IMPLEMENTATION PLAN

##### APPENDIX 3

# Adoption of a Strategic Approach to Property

| Item | Objective | Action | Timescale | Responsible Officer | Resources | CURRENT POSITION/ COMMENT |
| --- | --- | --- | --- | --- | --- | --- |
| 1 2 | Confirmation of Policy by the Council and Directorates | - Incorporate property Objectives into the Strategic plans and Service Plans - Include property questions in Best Value Review Manual | April 2001 April 2001 | QCSU QCSU | From within existing resources From within existing resources | Steering Group to consider 2002/3 Strategic Plan and BVPP. Service Plans: Action needed Action needed |
| 3 | Directorates to Recognise and Support the Role of the SPMU | - Produce and send out leaflet/ Intranet/ explaining the role of the SPMU | April 2001 | SPMU | Refer to SPMU Resource Plan | Commenced |
| 4 5 | Adopt a corporate approach to home working/hot desking | - Produce a report to Cabinet - Communicate the policy to all staff | June 2001 August 2001 | Director of Personnel Director of Personnel | Opportunity to invest to save | Report from Working Group required |
| 6 7 | Pursue the sharing of properties with other bodies | - Hold discussions with Health Authorities. Post Office, Benefits agency, Police - Feed results into AMP process | Commenced. Meeting held 2 Feb 01. Work on going. Commenced. Work on going | Chief Executive Director of Corporate Services SPMU | From with existing resources Refer to SPMU Resource Plan | Discussions ongoing through modernising service delivery partner group. SPMU advise group |
| 8 | Establish financial Incentives to reduce Office space | - Report to Scrutiny Committee - Implement the financial incentives | March 2001 By April 2002 | Head of Finance Head of Finance | From with existing resources | Incentives cannot be introduced at present See report to Scrutiny Committee 15/09/01 |
| 9 | Align the budgets for property with responsibility | - SPMU to liase with City Treasurer in a series of meetings to progress | To commence April 2001 | SPMU | Refer to SPMU Resource Plan | Issue raised action required. |
| 9a | Ensure property costs accurately reflected in service budgets | - SPMU to liase with Treasurers in a a series of meetings to progress | To commence Sept 2001 | SPMU | Refer to SPMU Resource Plan | Work ongoing: any changes to working practices to be identified. |

## IMPLEMENTATION PLAN

Securing the Effective Operation of the Strategic Property Management Unit to Support Office Space Reduction

|  | Objective | Action | Timescale | Responsible Officer | Resources | Current Position/ Comment |
| --- | --- | --- | --- | --- | --- | --- |
| 10 11 12 13 | Establishment of the Strategic Property Management Unit | - Appoint staff - Confirm role and remit - Consideration of appropriate resources for the SPMU - Confirm arrangements to other officers and teams | October 2000 February 2001 February 2001 March 2001 | Director of Development Services SPMU Director of Development Services SPMU | Refer to SPMU Resource Plan Refer to SPMU Resource Plan Director of Dev Serv Refer to SPMU Resource Plan | Completed Completed To be kept under review Completed |
| 14 15 16 | Promote the consideration of strategic property issues | - SPMU to liase with appropriate directorates in formulating a property strategy relative to other corporate initiatives eg. Homeworking, hot desking, sharing property with others, financial incentives, access to buildings - Report to Directors team on the above Homeworking - report to Cabinet on the above | Ongoing to commence February 2001 July 2001 August 2001 | SPMU Director of Personnel Director of Personnel | Refer to SPMU Resource Plan From within existing resources From within existing resources | Ongoing Cross Directorate working group has developed proposals. Report to Directors planned for November. N.B. Impact of hot desking likely to be greater than home working |
| 17 18 | Improve customer focus of the SPMU | - Discussion with all directorates, understanding their objectives - develop use and analyse customer surveys | Ongoing to commence February 2001 September 2001 | SPMU SPMU | Refer to SPMU resource plan | Not done Commenced as part of phase 2 B.V. Review |
| 19 20 21 21a | Promote improvement and Efficiency | - Set property performance targets - Apply benchmarking information / internal performance information and trends to improve the property service and the performance of property. - Targets and performance reported to Scrutiny Committee - Performance reported to public | February 2001 reviewed each year Ongoing, commenced February 2001 December each year T.B.A. | All Directors in liaison with SPMU SPMU SPMU QCSU | From within existing resources Refer to SPMU resource plan Refer to SPMU resource plan | completed See report to Scrutiny Committee 16th July 2001 Is being done – NB BM problems and Data problems See report to Scrutiny 15th October 2001 |

### IMPROVEMENT PLAN

Implementing Office Space Reduction

| Item | Objective | Action | Timescale | Responsible Officer | Resources | Current Position/ Comment |
| --- | --- | --- | --- | --- | --- | --- |
| 22 22a | Establish current performance of office space to compare with baseline information to monitor improvement | Collect current years performance data from the SAP system Collect current years other performance data from various sources | April 2001 Nov 2001 | SPMU SPMU | Refer to SPMU resource plan Refer to SPMU resource plan | Being undertaken Data collection difficulty Information available by Sept. included in report to Scrutiny Committee 15th Oct 2001 |
| 23 | Bring into operation the financial incentives to reduce office space | - Directors informed of budget adjustments | For each financial year | Head of Finance | From within existing resources | Completed See report to Scrutiny Committee Sept 2001 – No incentives to be introduced |
| 24 | To obtain financial allocation to fund moves | - To submit bid for capital allocation in Councils capital programme | Completed December 2000 | SPMU | Refer to SPMU resource plan | Completed Funding for moves during 2001/2 approved Feb 2001 |
| 25 26 | To reduce the amount of office space used for storage purposes | - Undertake storage review - Prepare a costed options report on alternative storage options | Completed January 2001 July 2001 | Director of Personnel Director of Personnel | From within existing resources Opportunity to invest to save | Action needed |
| 27 28 | To ensure that the implementation plan takes account of measures which will reduce demand for office space | - To drive the implementation of the home working policy - Monitor and report implementation of policy and extrapolate impact on property requirement | Ongoing to commence June 2001 Report December each year | Director of Personnel services SPMU liasing with Personnel | Opportunity to invest to save Refer to SPMU resource plan | See comment to item 15 & 16 See Report to Scrutiny Committee October 2001 – Home working has no significant impact to date |
| 29 30 31 32 33 | Move towards 4 core sites | - Establish delivery teams - Confirm suitability of Civic/Crompton/ Turnpike as core sites - Undertake Staff/union consultation on 4th core site - Confirm the 4th core site - Move to core accommodation | Delivery team for 4th core site established and will form basis of the team to deliver the other core site moves May 2001 Ongoing, commenced September 2000 February 2001 May 2001 - September 2003 | Director of Development Services and Corporate Services SPMU in consultation with Appropriate Directors Director of Personnel Directors of Education and Development Services in consultation with the SPMU and delivery team Director of Development Services | From the bid and capital receipts generated through sales of vacated premises From within existing resources From within existing resources From within existing resources From the bid and capital receipts generated through sales | Completed Completed Consultation undertaken by Director of Education - evaluation of move required Completed Education staff will complete their move during 2001. Further moves ongoing |
|  | Objective | Action | Timescale | Responsible Officer | Resources | Current Position/ Comment |
| 34 35 36 36a 37 38 39 | Establish satellite offices | - Establish delivery teams - Identify 3 pilot areas - Undertake Staff/union consultation - Undertake public consultation - Identify 3 satellite office buildings - Move to 3 satellite office buildings - Identify remaining satellite offices and move | Delivery team to be established for the pilot offices, March 2001 March 2001 March 2001 To be arranged July 2001 October 2001 - May 2002 January 2002 - September 2003 | Director of Development Services and Corporate Services SPMU and Director of Corporate Services Director of Personnel Delivery team Delivery team Director of Development Services and delivery team Director of Development Services and delivery team | From the bid and capital receipts generated through sales From existing resources From existing resources From existing resources From the bid and capital receipts generated through sales From existing resources From the bid and capital receipts generated through sales | Action needed Action needed Action needed Action needed Action needed Action needed Action needed |
| 40 | To raise capital | - Sell Surplus properties | November 2001- December 2003 | Director of Development Services | From within existing resources | Disposals programme monitored by Head of Finance and Head of Property |
| 41 | Ensure improvement is achieved | - Monitoring progress against targets and reporting to Scrutiny and budget Committee | Reports December each year | SPMU | Refer to SPMU resource plan | See report to Scrutiny Committee 15th October 2001 |