| PART 1 (OPEN TO THE PUBLIC) | ITEM NO. |
| --- | --- |

JOINT REPORT OF THE HEAD OF HOUSING & DIRECTOR OF DEVELOPMENT SERVICES

##### To

##### THE LEAD MEMBER FOR HOUSING ON 9TH SEPTEMBER 2004

THE LEAD MEMBER FOR DEVELOPMENT SERVICES ON 6TH SEPTEMBER 2004

##### TITLE:

#### PENDLETON MASTERPLANNING

RECOMMENDATIONS:

That Lead Members authorise:

- The process for the appointment of consultants and a main developer partner, to carry out the proposed Pendleton master planning exercise as outlined in this report and the attached draft brief.

- A one-off allocation of up to £50,000 as a contribution to the costs of the study.

- The Director of Development Services, to procure a main developer partner for the Pendleton area, through the OJEU process.

EXECUTIVE SUMMARY:

This report presents proposals for key processes and principles to develop a masterplan for Pendleton and seeks the Lead Members’ approval for the draft brief attached at Appendix 1.

It is proposed to commission consultants to undertake the masterplanning work for Pendleton.  Alongside this, it is intended to procure a major developer partner, through the OJEU to comply with European law.  It is intended that the appointed consultants and developer partner, working with Council Officers, will maximise the involvement of the local community and other stakeholders in the development of the detailed masterplan.

The report further seeks approval for a one-off allocation of up to £50,000, from Housing Market Renewal resources in 2004/05, as contribution to the costs of Stage 1 of the study.

BACKGROUND DOCUMENTS:

Creating Successful Masterplans (CABE, 2004):

http://www.cabe.org.uk/pdf/CreatingSuccessfulMasterplans-nav.pdf

Central Salford International Competition:

http://www.salford.gov.uk/living/yourcom/salfordlife/regeneration/central-salford.htm

Salford City Council Unitary Development Plan:

http://www.salford.gov.uk/living/planning/udp/udpcurrent.htm

ASSESSMENT OF RISK:

An effective masterplan will provide a clear long-term strategy for the physical, economic and social transformation of Pendleton, within the context of the vision and regeneration framework being developed for Central Salford through the international competition.

Failure to develop this masterplan will constrain the transformation of Pendleton for the future and undermine the Council’s ability to attract resources to deliver sustainable change.

THE SOURCE OF FUNDING IS:  Housing Market Renewal Grant and English Partnerships

LEGAL ADVICE OBTAINED: Yes

FINANCIAL ADVICE OBTAINED:

Nigel Dickens – Principal Group Accountant

CONTACT OFFICERS:

###### Ade Alao

Tel 0161 603 4210 	e-mail ade.alao@salford.gov.uk

Peter McAnespie

Tel 0161 793 2448	e-mail peter.mcanespie@salford.gov.uk

WARD (S) TO WHICH REPORT RELATE (S):	Langworthy and Irwell Riverside

KEY COUNCIL POLICIES:

Housing (Housing Strategy)

Planning (Adopted UDP, Revised Deposit Draft UDP, Salford Shopping City SPG)

Regeneration (Pendleton Gateway Vision – NDC)

DETAILS:

| 1.0 1.1 1.2 2.0 2.1 2.2 3.0 3.1 3.2 3.3 4.0 4.1 4.2 4.3 4.4 5.0 5.1 5.2 6.0 | Background Pendleton is one of 8 eight neighbourhoods in Central Salford, the area of major change in the City, linking existing regeneration areas in Seedley & Langworthy and Charlestown & Lower Kersal. This focus of regeneration activity through Central Salford and the Housing Market Renewal programme presents an opportunity to tackle the current problems in Pendleton and secure its prosperity in the future. Masterplanning provides a tool for addressing the multi-faceted issues required to deliver sustainable development in Pendleton and create a place where people chose to live, visit and invest into the future. Current Position Officers have prepared a detailed draft brief to consultants working with the Commission for Architecture and the Built Environment (CABE), local elected members and English Partnerships. The brief provides guidance to interested parties on the key processes and principles for developing the Pendleton masterplan. There is general support for the masterplanning exercise as outlined in the draft brief attached at Appendix 1 to this report. A map showing the boundary of the study area is attached at Appendix 2. English Partnerships, the national regeneration agency, has agreed in principle to contribute towards the costs of procuring the masterplan, subject to the approval of a detailed application. The balance of funding will be from resources available for masterplanning within the Housing Market Renewal programme. Draft Brief The Draft Brief includes the following: - Introduction, description and area context - Planning context - Objectives for Pendleton - The production of the masterplan in terms of uses, design, access and sustainability - Stakeholder and community involvement - Project stages and outputs - Indicative timetable - Range of skills required from the successful team, submission requirements and proposals for staged payments - Appendix containing relevant strategic documents and background information. The key stages for the initial commission for the project are identified as follows: - Stage 1A - Confirmation of key objectives, opportunities and constraints - Stage 1B – Identification of Initial Options It is then anticipated that Stage 2 of the project will progress a preferred development option with the selected development partner, working with the consultants or other consultants, to produce a final masterplan. - Stage 2A - Selection of Main Development Partner - Stage 2B – Refinement of Preferred Development Option Indicative Timetable Despatch Masterplan Brief Receipt of Responses Interview shortlist Appoint team Stage 1A work complete Stage 1B work complete Draft Final Masterplan complete; Sept 2004 Sept 2004 Nov 2004 Nov 2004 Feb 2005 Jun 2005 Sept 2005. Strategic Context The vision and regeneration framework being developed through the Central Salford international competition will provide the overarching context for the masterplan. It is anticipated that Stage 2 of the masterplanning process will commence around the time when the initial report from the international competition becomes available. Nationally, the emerging masterplan will be prepared in the context of the following: - The Town and Country Planning (Local Development)(England) Regulations 2004 - Government Planning Policy Statements - The Communities Plan including decent homes targets and housing market renewal - A new commitment to neighbourhood renewal – national strategy action plan - Sustainable Communities – delivering through planning - Barker review of housing supply Within the North West region, the masterplan will be prepared in the context of the following: - Regional Planning Guidance - Sustainable Communities in the North West - Regional Housing Strategy - Regional Spatial Strategy - Regional Economic Strategy In addition to the vision and regeneration framework for Central Salford, a number of documents will set the local context for the masterplan. These include: - Partners In Salford’s Community Plan - Partners In Salford’s Neighbourhood Renewal Strategy - Draft Housing Strategy - The Adopted Salford City Council Unitary Development Plan - The Revised Deposit Draft Unitary Development Plan - Salford Economic Development Strategy - Manchester Salford Housing Market Renewal Pathfinder - Crime and Disorder Reduction Strategy Stakeholder and Community Involvement It is proposed that the masterplanning be coordinated by a Pendleton Steering Group (PSG) composed of officers, elected members, CABE, EP, local residents and other stakeholders. The PSG will also be responsible for making recommendation for the appointment of the consultants and main developer partner. Planning legislation also requires a series of consultation exercises in order for the masterplan to be adopted as a development plan document or supplementary planning document. This will involve that the preparation of a statement of community involvement to detail the approach to be taken to consultation. The consultation will include consultation on broad issues, options and a final draft masterplan. Conclusion I am satisfied that: - There is a need to procure a masterplanning exercise to provide a clear strategy for the physical, social and economic transformation of Pendleton. - The proposals contained in this report and attached draft brief represent the most satisfactory course of action for procuring the masterplan. Bob Osborne Head of Housing; Malcolm Sykes Director of Development Services. |
| --- | --- |