## REPORT TO LEAD MEMBER (HOUSING)      16th November 2001

# LANGWORTHY NORTH REFURBISHMENT (PHASE 2)

- Purpose of the Report

  - To seek approval of the cost estimate for the refurbishment works at Langworthy North Phase 2.  To seek authority to invite tenders.

- Recommendations

  - That the Lead Member approves the cost estimate.

  - That the Director of Development Services be authorised to invite tenders.

- Background

  - The Langworthy North Refurbishment (Phase 2) is the second of six phases of housing improvements situated in Seedley Langworthy.  The scheme comprises the renovation of early 20th Century terraced housing in private ownership, either owner occupied or private landlord owned, totalling 58 properties. (no.s 2 – 36 (evens) Osborne Street, 2 – 36 (evens) Keswick Grove Rd, 1- 33 (odds) Keswick Grove, 8 & 12 Langham Road and 9,11 & 13 Spring Gardens).

  - Langworthy North is an area identified by Building Design Partnership in their Development and Urban Design Strategy as having a long-term sustainable future.

- Details

  - The proposed scheme will involve works of repair to the external envelope of the properties involving:-

- Re-roofing and insulation

- New windows and doors

- New rainwater goods

- Repointing and repair of brickwork

- Rebuild chimneys and lining of the flues

  - Rear yards walls including yard gates will also be repaired where required

  - Included in the scheme are proposals for works to the street entrance of each dwelling to provide canopies and guarding to the ground floor windows.

5.0	Financial Implications

  - The initial estimate for this scheme is £761,847.00

  - Due to the timing of the letting of the contract and the number of properties involved, the scheme will span two financial years.

  - Expenditure will be phased as follows:

|  | 2001/02 | 2002/03 | 2003/04 | Total |
| --- | --- | --- | --- | --- |
| ### Works | ### 120,000 | ### 526,000 | ### 16,476 | ### 662,476 |
| Fees | 30,000 | 55,000 | 14,371 | 99,371 |
| Total | 150,000 | 581,000 | 30,847 | 761,847 |

5.4	    This scheme is funded by the SRB 5 budget

- Conclusion

  - Approval of the scheme will greatly enhance the quality of the housing in this area and be seen as a tangible commitment by the city to the regeneration of Langworthy North

Harry Seaton					Malcolm Sykes

Director of Housing Services		Director of Development Services