ACTION SHEET ARISING FROM THE PLANNING LEAD MEMBER BRIEFING

HELD ON 28TH NOVEMBER, 2005

Meeting commenced:	  9.15 a.m.

"	              ended:	11.25 a.m.

PRESENT:	Councillor Derek Antrobus - in the Chair

Councillor Charlie McIntyre

Malcolm Sykes, Bill Taylor, Nigel Dickens, Steve Bayley, Steven Lee, Richard Wynne, Chris Findley, Ian Andrew, Joe Martin, Pete Smith and Nikki Park

| Item No./Subject | Action Required | Responsible Officer |
| --- | --- | --- |
| 1. Action Sheet arising from the Planning Lead Member Briefing held on 21st November, 2005 | Action sheet approved. |  |
| 2. Key Decision (Part 1) Highway Investment Funded Through Unsupported Borrowing | (i) That, subject to an annual review of progress with completed and proposed programmes of work and of the success in reducing tripping claims, the release of £22M prudential code borrowing be approved for investment in the highway network. (ii) That, taken from the monies detailed above, Urban Vision be authorised to spend £2M on capitalised highway improvements, in order to ensure that a section 58 defence is introduced as soon as possible. (iii) That, taken from the monies detailed above, Urban Vision be authorised to spend approximately £1M on the footway works as detailed in paragraph 2.9 of the report. (iv) That Salford University be contacted to identify whether it would be possible for them to carry out a research project on footway/ carriageway tripping claims. (v) That a further report be produced explaining the proposed works, how the work would be carried out and how it would be linked to the City Council’s seven pledges. (vi) That an interim report be produced to be circulated to Political Executive Groups/Community Committees for consultation. (vii) That all those involved in producing the report be thanked for all their hard work. | Steven Lee |
| 3. Decision of the Strategic Director of Housing and Planning (Part 1) Archaeological Desk Based Survey of the Greengate Area | (i) That the decision of the Strategic Director of Housing and Planning to approve the commissioning of an archaeological desk based survey of the Greengate and Gravel Lane area of Salford, at a total cost of £11,120 plus VAT, be noted. (ii) That a request be made to the Lead Member for Children’s Services and the Lead Member for Culture and Support to make a contribution towards the cost of such works. (iii) That the suggestion that future developers fund similar works such as these, prior to a development being progressed, be investigated. | Joe Martin Chris Findley |
| 4. Reports from Outside Bodies (a) AGMA Executive - 25th November, 2005 (b) Corridor Partnerships Across Greater Manchester | That it be noted that the report on the consultation response on the Regional Spacial Strategy had been considered at the meeting of the AGMA Executive on 25th November, 2005. That the information be noted. | Chris Findley Chris Findley |
| 5. Briefings/Debriefings from Other Council Meetings Council | That it be noted that the following report would be considered at the next meeting of Council, to be held on 22nd December, 2005, and also the Planning Sub-Committee of the Environment, Housing and Planning Scrutiny Committee, during the week commencing 5th December, 2005:- - Review of the Salford Unitary Development Plan : Proposed Responses to the Inspector’s Report and Proposed Modifications | Chris Findley |
| 6. Performance Budget Update (a) Budget Monitoring Report for April to October, 2005, for Planning (b) Highways and Planning Capital Programme 2005/06 (c) Highway Budget Information | (i) That the key budget areas be noted; and that further reports be submitted throughout the remainder of the year. (ii) That the virement between budgets, to reflect actual performance, be authorised. (iii) That the suggestion to transfer the budget for Quaywatch to the Lead Member for Crime and Disorder be investigated. That the position of the programme as at 31st October, 2005, be noted; and that further reports be submitted throughout the year. (i) That the report be noted. (ii) That a separate briefing session be arranged for the Chairman to discuss some of the issues detailed within the report. | Steve Bayley/Nigel Dickens Richard Wynne Nigel Dickens Steven Lee/Nigel Dickens |
| 7. Communications Strategy | (i) That it be noted that Ian Andrew or a Member of the Marketing Team would be attending future Planning Lead Member Briefings. (ii) That a system be established to ensure that the Lead Member and Executive Support Member are alerted to any articles publicised within the local press. | Ian Andrew |
| 8. Any Other Business (Part 1) (a) Residents’ Parking (b) 23 East Lynn Drive (c) Potential Regional Park | That the information be noted; and that the request for an advice leaflet to be produced with regard to residents’ parking be progressed at the earliest opportunity. That the information be noted; and that the Ward Councillors be invited to attend the next Planning Lead Member Briefing to discuss this matter. That the information be noted; and that a letter be sent to Ward Councillors indicating that this matter had been discussed with the Lead Member, who was happy for further discussions to progress with Wigan Council. | Steven Lee Pete Smith Chris Findley |