|  | ITEM NO. |
| --- | --- |

REPORT OF THE MANAGING DIRECTOR OF URBAN VISION PARTNERSHIP LIMITED

TO THE LEAD MEMBER FOR PLANNING

ON THE 5TH DECEMBER 2005

TITLE : 	A666 Manchester Road Clifton (Clifton House Road to Manley Avenue) Primary Route Network Resurfacing Scheme

RECOMMENDATIONS :	That approval is given to accept the tender from Urban Vision (Highway Services) for the resurfacing of the A666 Manchester Road Clifton (Clifton House Road to Manley Avenue) for the target cost of £255,441.99

EXECUTIVE SUMMARY :	The purpose of the report is to seek approval for the target sum from Urban Vision (Highway Services) for the resurfacing of the A666 Manchester Road between Clifton House Road and Manley Avenue

BACKGROUND DOCUMENTS : Report to the Lead Member for Planning; Approval of the 2005/06 Block 3 Transport Capital Programme 4th April 2005

(Available for public inspection)

ASSESSMENT OF RISK:	LOW

SOURCE OF FUNDING:	Transport Capital Programme Block 3 2005/06

COMMENTS OF THE STRATEGIC DIRECTOR OF CUSTOMER AND SUPPORT SERVICES (or his representative):

- LEGAL IMPLICATIONS				Provided by : P Lewis

- FINANCIAL IMPLICATIONS			Provided by : N Dickens

PROPERTY (if applicable): N/A

HUMAN RESOURCES (if applicable): N/A

CLIENT CONSULTED: D Findley

CONTACT OFFICER : D A Dean x3866

WARD(S) TO WHICH REPORT RELATE(S): Pendlebury

KEY COUNCIL POLICIES: Enhancing Life in Salford

  - BACKGROUND;

  - Lead Member approved the Block 3 Transport Capital Programme 2005/06 on the 4th April 2005

  - Included within that Programme is an allocation for the resurfacing of Albion Way between Broad Street and Regent Road. Following approval of that programme however, the aspirations of the Urban Regeneration Company (URC) for central Salford have become more focused. These aspirations include the diversion of traffic from the A6 onto Albion Way, which may mean that extensive widening and reconstruction of Albion Way is carried out within the next few years. Whilst the condition of Albion Way is such as to justify its inclusion within the current Transport Capital Programme of works, it is not considered prudent to undertake any such works until the implications of the URC’s intentions can be identified more clearly. The condition of Albion Way will continue to be monitored and any urgent maintenance resourced from the Highways Revenue budget.

  - The Transportation Section of the Housing and Planning Directorate and Urban Vision have also identified that the A666 Manchester Road at Clifton is in need of repair and are proposing this as an alternative for this financial year in lieu of any further works to Albion Way.

- DETAILS;

- The scheme comprises;

- Resurfacing of the A666 Manchester Road from Clifton House Road to Manley Avenue.

- Reconstruction of footways with bituminous materials

- Replacement of traffic signs and lines

- FINANCIAL IMPLICATIONS

- Tenders for the works were invited from;

- Aggregate Industries UK

- Casey Group Ltd

- Cemex UK

- Hanson Quarry Products Ltd

- Tarmac Ltd

- Urban Vision

  - Tender prices have been received and checked and are reported as follows;

- £255,441.99

- £307,667.04

- £322,583.34

- £390,685.83

- £406,373.00

- (one contractor returned the documents and declined to tender a price)

The prices returned demonstrate that Urban Vision is competitive and giving value for money to the Council for these works.

  - The overall cost of the scheme is summarised

Works (Target) 				£255,441.99

Eng Design  / Supervision Fees  		£  19,071.38

Total  						£274,513.37

- The cost of the works will be met from the Transport Capital Programme (Block 3)

- CONCLUSION

- Resurfacing of the A666 Manchester Road has been identified as requiring structural maintenance. It is proposed that the works are carried out by Urban Vision (Highway Services).

## Bill Taylor

Managing Director of Urban Vision Partnerships Limited