S A L F O R D   C I T Y   C O U N C I L

Sustainable Regeneration Directorate

STRATEGIC TRANSPORTATION UNIT

Community Committees Devolved Budgets 2011/12 Update

Briefing Note to Scrutiny Committee  -  5 September 2011

Devolved Budgets:

1.	Capital funding totalling £550,000 and Revenue funding totalling £60,000 has been devolved over the last 6 years, to each of the 8 Community Committee areas across Salford, to spend on highway schemes prioritised as being most important for their area.

2.	The devolved process first started in Summer 2006 and initially it took a while for groups to provide a list of priority schemes, however unspent but committed Capital monies have been rolled over in to subsequent years, although UV have attempted to keep this level of carry over to a minimum.  Unspent revenue funding cannot be carried over into subsequent years.

3.	As a result of the devolved monies being made available, each of the 8 areas has set up sub-groups to facilitate the process of identifying, approving and keeping track of monies spent to date. A representative from Urban Vision (UV) is either in attendance at these meetings or is in contact with the neighbourhood manager and feeds back progress reports.

4.	The process of identifying schemes has varied across each of the areas, with some holding participatory budgeting events encouraging residents to propose a scheme and then vote accordingly, others asking that requests be made by application form and the sub-group members voting and others taking suggestions directly from members of the sub-group. Although the sub-groups effectively prioritise the schemes, these then require ratification from the full Community Committee before work can progress.

5.	The sub-groups are encouraged to have a list of prioritised schemes ready by the start of each financial year and on the whole this has been fairly well adhered to. There is some time lag in that confirmation of further budgets cannot be made until April each year and so Committees tend to firm up their list when they have confirmation that the money is there to spend. This normally allows UV enough time to design, consult, detail design, produce a report for political approval, advertise any legal Orders and then construct the scheme within prescribed timescales depending on the complexity and scale of the proposal.

6.	Progress with some schemes can be slow, especially where the public consultation exercise throws up an even split between those in favour or against a scheme. All decisions need approval at sub-group then ratifying by Community Committee and so the decision making process can sometimes be a little cumbersome although it is appreciated that due process has to be undertaken.

7.	UV have on occasion had to play catch up with schemes not being identified until half way through the financial year but the majority of Committees are prepared and ready with a list of schemes early in the year to allow a swift start with the design process.

Programme for 2011/12:

8.	The current year 2011/2012 has the majority of Community Committee areas fully prepared with prioritised and approved schemes ready for UV to progress. There are still a couple that are in the process of identifying and prioritising schemes, hoping to have this completed in the autumn, after which Urban Vision will undertake to progress these schemes as quickly as possible. Appendix 1 to the report is a table that details devolved capital schemes currently being progressed, on an area by area basis.  Appendix 2 details the current situation with regards to the devolved budget revenue proposals.

Appendix 1		Devolved Budget Capital Schemes 2011/2012

| Community Committee Area | Scheme Name |
| --- | --- |
| Claremont & Weaste | Dronfield Road Traffic Calming |
|  | Fairfield Street Traffic Calming |
|  | Fairhope Avenue Traffic Calming |
|  | Welwyn Drive Area Traffic Calming |
| East Salford | Whit Lane Traffic Calming |
|  | Nevile Road Traffic Calming |
|  | Albert Park Road Traffic Calming |
|  | Arrow Street Traffic Calming |
| Eccles | Barton Lane Footway Resurfacing |
|  | Edison Road 20mph Zone |
|  | Weymouth Road Bollards |
|  | Hampson Street Bollards |
|  | Lankro Way Traffic Calming |
|  | Hereford Road/ Winchester Road Traffic Calming |
| Irlam & Cadishead | Astley Road Resurfacing |
|  | School Lane Traffic Calming |
|  | Station Road/ Liverpool Road Junction Improvement |
| Little Hulton & Walkden | Guild Avenue Residents Parking |
|  | Old Clough Lane Width Restriction |
| Ordsall & Langworthy | St James’ Street Width Restriction |
|  | Funding towards Trafford Road SuperCrossing |
|  | Seedley Terrace Traffic Calming |
|  | Seedley Park Road Traffic Calming |
|  | Access to Langworthy Road Shops |
| Swinton | Cemetery Road Dropped Crossings |
|  | Bingham Street Resurfacing |
|  | Silverdale Traffic Calming |
| Worsley & Boothstown | Aviary Road Resurfacing |
|  | Longwall Drive 20mph Zone |
|  | Chaddock Lane Junction Improvement |

Appendix 2		Devolved Budget Revenue Schemes 2011/2012

| Community Committee Area | Scheme Name | Status |
| --- | --- | --- |
| Claremont, Weaste & Seedley | Fairhope Estate – Footway Repairs | Priced £3741 / Awaiting CC approval |
|  | Weaste Lane / Tootal Road – Introduce TRO | Progress scheme - Cost £1500 |
|  | Bolton Road – Reduce Parking Times - amend TRO | Priced £1500/Awaiting CC approval |
|  | Manor Road – Repair Channels | Awaiting Estimate |
|  | Denstone Road – Provide APM | Estimate £50/Awaiting CC approval |
|  | Park Road – Repair Footway o/s 15-25 | Awaiting Estimate |
|  | Radcliffe Park Road/Swinton Park Road – Introduce TRO | Estimate £1500/Awaiting CC approval |
|  | Fairhope Avenue – Maintenance of Stone Planters | Priced £1082/Awaiting CC approval |
| Eccles | Barton Road – Sign Cleaning | £217/Awaiting CC approval |
| Irlam & Cadishead | Install 3no. Manchester bollards outside shops | £833/Awaiting CC approval |
| Worsley & Boothstown | Nevitts Field – Install bin | £140/Work Completed |
|  | Ringlow Park Road – Repair potholes in carriageway | Awaiting Estimate |
|  | Mulgrave Road – Repair potholes in carriageway | Awaiting Estimate |
|  | Barton Road – Patch repairs in footway | Awaiting Estimate |
|  | Stott Road – Reinstate road markings | Awaiting Estimate |
|  | Stott Road/Oakland Road – Remove street name plate | Awaiting Estimate |
|  | Greenleach Lane/Worsley Road – Remove street name plate | Awaiting Estimate |
|  | Worsley Road/Welbeck Road – Replace 2no illuminated KLB and 1 no Lid | Awaiting Estimate |
|  | Leigh Road/Falconwood Chase – Replace 2no illuminated KLB and 1 no Base | Awaiting Estimate |