SALFORD CITY COUNCIL - RECORD OF DECISION

I, Barry Warner, Lead Member for Culture and Sport in exercise of the powers conferred on me by Minute 67 of the Cabinet held on 14th December, 2004, do hereby authorise/approve/disapprove:

The full target cost of £3,809,361 and guaranteed maximum price of £3,999,829 in respect of the Sports Village, Littleton Road.

The reasons are: To enable an early start on site.

Options considered and rejected were:

To await agreement of the target cost for the whole scheme, with its resulting delays to the programme.

Assessment of Risk: medium

## The source of funding is:  ERDF, Football Association, FIFA, Football Foundation, New Deal for Communities, Neighbourhood Renewal Fund, Salford City Council, Sport England.

.

Legal advice obtained: Not applicable.

Financial advice obtained: Yes – Dave McAllister (Group Accountant, Planning).

The following documents have been used to assist the decision process:

- Funding bid documents

- Funding Award documents

# Contact Officer: Colin Barwick                           (0161) 793 2787

(Architectural and Landscape Design Section)

| * This matter is also subject to consideration by the Lead Member for Planning and, accordingly, has been referred to |  |
| --- | --- |
| that Lead Member for a decision |  |
| * This decision is not subject to consideration by another Lead Member/Director |  |
| * This document records a key decision, but the matter was not included in the Council's Forward Plan and it has been dealt under the emergency |  |
| procedure |  |
| * This decision is urgent and is not subject to call-in, in accordance with paragraph 5 of the Decision Making Procedure Rules |  |
| * The appropriate Scrutiny Committee to call-in the decision is the Environment, Housing and Planning Scrutiny Committee. |  |

Signed Cllr Barry Warner          Dated 10th January , 2005

Lead Member

__________________________________________________________________

FOR COMMITTEE SERVICES USE ONLY.

*	This decision was published on 10th January , 2005

*	This decision will come into force on 18th January , 2005

unless it is called-in in accordance with the Decision Making Process Rules