SALFORD CITY COUNCIL - RECORD OF DECISION

I    Councillor John Merry  Leader of the Council in exercise of the powers conferred on me by

the Scheme of Delegation of the Council do hereby authorise/approve the actions taken under Section 3 Part 4.1.  Contractual Standing Orders and Rules of

Procurement for construction projects relating to partnering arrangements and the

proposed acceptance of a series of Target Costs submitted by Seddon

Construction Ltd for works to extend, upgrade and refurbish sections of Barton Moss

Secure Care Unit and the appointment of Urban Vision, Hattrall DS One and S I

Sealy and Associates as designers and consultants associated with the delivery of

the project. That approval is given to place direct orders under the Council's rules of

procurement for the supply of furniture, ICT and other equipment associated with the

works. The approvals are granted insofar as the total project costs do not exceed

the grant funding limit of £11,410,461.

The reasons are to enable the works to progress as programmed to start on site and

be completed by May 2014. The design development is ongoing in order to

achieve the programme and final Target Costs are expected in March 2012.

Options considered and rejected were:-  None. All procedures are in accordance with

normal Standing Orders.

Assessment of Risk:    Medium

The grant allocations are conditional on the works being completed in accordance with the

funding profiles.

The programme has been developed to achieve the delivery of the contract to

meet the necessary spend profiles.

The source of funding is:   DFE capital grant totalling £11,410,461 which is allocated under

Partnerships for Schools

Legal advice obtained:  	   Standing Orders Apply,  Chidi Ebizie has been consulted

The contract has been let under the Council's formal partnering arrangements as set out in the Partnering Agreement under the principles of rethinking construction.  A Letter of Allocation dated 24th April 2010 from Urban Vision was issued to G & J Seddon Limited appointing them as the partnering contractor.  Seddons countersigned and returned their acceptance of the appointment on 28th April 2010.

Following DFE approval of the initial funding for the early phases of the project Urban Vision issued a subsequent Letter of Commission on 19th October 2011 confirming the formal contractual arrangements for the initial works in advance of the main funding allocation.

The final approval grant award for the outstanding works was confirmed under a letter from the DFE dated 25th January 2012.

Financial advice obtained: Standing Orders Apply.   Pat Manning has been consulted.

The following documents have been used to assist the decision process.

The relevant documents contain exempt or confidential information as defined in Part 1 of the Local Government Act 2003 and are not available for public inspection.

Contact Officer	Sue Wilkinson			Tel. No.   0161 778 0277

* The appropriate Scrutiny Committee to call-in the decision is the Children, Young People and Families Scrutiny Committee.

Key

*	Tick boxes at end of these lines, as appropriate.

Signed				J D Merry 		Dated 27 March,2012

Leader

____________________________________________________________________________________

FOR COMMITTEE SERVICES USE ONLY.

*	This decision was published on 28th March,2012

*	This decision will come into force on 4 April,2012

unless it is called-in in accordance with the Decision Making Process Rules

Key