## Salford City Council - Record of Decision

I, Councillor Merry, Leader of the Council, in exercise of the powers conferred on me by paragraph I 9 (a) (i) of the Scheme of Delegation of the Council, do hereby approve (a) the proposed Block Improvement scheme for the Gateway Terraces on Littleton Road, (b) the budget costs of £1,320,067 (inclusive of fees) for the Gateway Terrace scheme to be funded via the New Deal for Communities Capital Programme  - 2007-2009, (c) the appointment of the Council’s construction partners, G & J Seddon Construction Ltd  to carry out the refurbishment work, and (d) the commencement of the scheme on site provided that at the time the target cost is agreed, there is provision for the target cost within the budget.

The reasons are to obtain the earliest possible start on site and achieve the desired spend for 2006/07.  Costs will be contained within the overall programme budget.

Option considered and rejected was not to proceed with the refurbishment

Assessment of risk: Low

The source of funding is New Deal for Communities Capital Programme 2007 / 09

Legal advice was obtained from - There are no legal implications as a result of this report. The contractor will be appointed via a Letter of Commission drafted by Urban Vision.

Financial advice was obtained from Catherine Fox, Anne Lythgoe and Brian Enright

The following document has been used to assist the decision process: -

Report to the Leader of the Council on 29th May, 2007.

Contact Officers: 		Kenneth Mutch                        0161 779 6026

(Architectural and Landscape Design Service)

Colin Goodall			0161 6078535

(Principal Officer Housing Market Renewal West Team)

The appropriate Scrutiny Committee to call-in the decision is the Environment, Housing and Planning Scrutiny Committee.

Signed:  Councillor John Merry                         Dated: 29th May, 2007

Leader of the Council

This decision was published on 29th May, 2007.

This decision will come into force on 6th June, 2007, unless it is called-in in accordance with the Decision Making Process Rules.