SALFORD CITY COUNCIL - RECORD OF DECISION

I, Councillor Merry, Leader of the Council, in exercise of the powers conferred on me by Paragraph 9(a) (ii) of Section I of the Scheme of Delegation of the Council do hereby -

(a) Note the current position and detailed terms in respect of the proposed agreement, and endorse the proposal for the Council to enter into the Framework (Development) agreement between the City Council and OPUS in the names of Miller Homes and Inspired Developments.

(b) Note and endorse the proposed Collaboration Agreement between the Council and NDC in relation to the intended working arrangements between the two bodies in respect of the implementation of the development proposals.

(c) Approve the proposal to empower the Charlestown / Lower Kersal Officer Steering Group under the Chairmanship of the New Deal Chief Executive to approve Development Proposal notices, subject to regular update reports on progress to Lead Members.

The reasons are that the completion of the development Agreement will enable regeneration proposals for Charlestown/Lower Kersal to be taken forward. A draft development proposal notice is under discussion in relation to the former Kersal High site, where it is hope that a planning consent can be secured at an early date to enable development works to start on site prior to December 2006. In addition, detailed discussion has identified and financially quantified the works that need to be undertaken on Whit Lane Riverside to ascertain whether the development of all, or parts, of the site are financially viable. Subject to Lead member approvals and completion of legal formalities, it is expected that detailed investigatory works can start on site within 3 months of the completion of legal formalities with a view on financial viability being available in 6-12 months thereafter.

Options considered and rejected were not to proceed with the development agreement

Assessment of Risk: Medium/High in relation to Planning and investgatory works associated with parts of the arrangements.

The source of funding: The proposals will generate Capital Receipts for reinvestment.

Legal advice was obtained from Ian Sheard

Financial advice was obtained from Nigel Dickens

The following documents have been used to assist the decision process.

(The relevant documents contain exempt information and are not available for public inspection)

Contact Officer: Peter Openshaw 	Tel. No.  779 6126.

This matter is also subject to consideration by the Lead Members for Housing , Planning and Customer Services and , accordingly, has been referred to those Lead Members for a decision.

The appropriate Scrutiny Committee to call-in the decision is the Environmental, Housing and Planning Scrutiny Committee.

Signed: J. Merry 					Dated: 26th June, 2006

Leader of the Council

_____________________________________________________________

This decision was published on 26th June, 2006

This decision will come into force on 4th July, 2006, unless it is called-in in

accordance with the Decision Making Process Rules