SALFORD CITY COUNCIL - RECORD OF DECISION

I, Councillor John Merry, Leader of the Council, in exercise of the powers conferred on me by paragraphs 19(a) (ii) and J (a) (i) of the Scheme of Delegation of the Council do hereby approve the sum of £362,880.00 in order to facilitate the completion of Phase 3B of the Lower Kersal Environmental improvements.

The reasons are to allow for the completion of Phase 3 (B) of the improvements, and to avoid costs associated with the demobilisation of the contractor until such times that funds are made available.

Options considered and rejected were: Letting the contractor leave the site until such times that further funding is made available. This was rejected because of the demobilisation costs associated with this option.

Assessment of Risk: Small to Medium

The source of funding is NDC

Legal advice obtained:  Norman Perry

Financial advice obtained:  Nigel Dickens

Contact Officer: Brian Enright – tel: 0161 6078548

NDC Programme Manager

| * This matter is also subject to consideration by Housing Lead Member and accordingly | X |
| --- | --- |
| Housing Lead Member has been asked to note the report. |  |
| * The appropriate Scrutiny Committee to call-in the decision is the…Strategy and Regeneration Scrutiny Committee. |  |

Signed ……J. D Merry ……………Dated …9th February,2009……………………

Lead Member

____________________________________________________________________________________

*	This decision was published on ………10th Febryaty,2009

*	This decision will come into force on 17th February,2009

unless it is called-in in accordance with the Decision Making Process Rules