## Salford City Council - Record of Decision

I, Councillor John Merry, Leader of the Council, in exercise of the powers conferred on me by Paragraphs I, 9(a) (ii) and J (a) (i) of the Scheme of Delegation of the Council

- Approve funding up to the sum of £394,385.00 (inclusive of fees) for the Lower Kersal Phase 6 works, conditional upon further approval being sought should the final Target Cost exceed this amount.

- Gives authority for P. J. Casey (Land Reclamation) Ltd. to carry out the Lower Kersal Environmental Improvements Phase 6  at: Northallerton Road; Rushley Avenue; Sherwood Avenue; Winster Avenue (part of); and Kingsley Avenue (part of).

- Gives authority for works carried out to privately owned properties that fall outside the scope of works covered by the Council’s Private Sector Housing Assistance Policy (amended 2007) in relation to block improvement schemes to be funded as an exception to the Policy.

- Approves a site end date of 31st March 2011.

The Reasons are that this scheme follows on from the success of phases 1 to 5, these being parts of a rolling programme (of 6 phases) of environmental works across the Lower Kersal Estate.

Assessment of Risk:  Low to medium

Where work to private properties is required in terms of providing driveways and gates, only a license to work on the property is needed.  If this is not forthcoming the contractors can move to the next eligible property without detriment to the schedule.

Finally, there is a risk that, subject to further consultation, further funding may be required to complete work on properties within Phase 6.  However, this is deemed to be a small risk.

The source of funding is the capital programme (Sustainable Regeneration)………………………………………………………................

Legal Advice obtained:  Yes, Norman Perry.

Financial Advice obtained:  Yes, Anne Lythgoe (NDC) and Peter Butterworth (SCC).

The following documents have been used to assist the decision process.

NDC Development Framework Document

NDC Project Appraisal Form – Lower Kersal Estate Environmental Improvements 2009-2011

Contact Officer:

Brian Enright, Programme Manager (NDC)	Tel no: 0161 607 8548.

PTO

| * This matter is also subject to noting by the Lead Member for Housing and, accordingly, has been referred to that Lead Member. |  |
| --- | --- |
| * The appropriate Scrutiny Committee to call-in the decision is the Neighbourhood Scrutiny Committee. |  |

Signed: ………J D ……Merry…

Date ……12th July,2010……………………….

*	This decision was published on .12th july,2010

*	This decision will come in force on 19th July ,21010 unless it is called-in in accordance with the Decision Making Process Rules.