SALFORD CITY COUNCIL - RECORD OF DECISION

I, Councillor John Merry, Leader of the Council, in exercise of the powers conferred on me by paragraphs 19(a) (ii) and J (a) (i) of the Scheme of Delegation of the Council do hereby approve the sum of £575,144.00 in order to facilitate the completion of Phase 5a of the Lower Kersal Environmental improvements. These improvements relate to:

Kingsley Avenue (part of); Stanton Avenue; Alsop Avenue; Winster Avenue; Beeston Avenue; part of Northallerton Road. Not all properties to be included.

The reasons are to allow for the continuation of the rolling programme of improvements across the Lower Kersal estate.

Options considered and rejected were:

Improving all properties within this phase. This was rejected because some properties already have existing driveways, or, are not deep enough to accommodate a standard driveway.

Assessment of Risk:

In this particular phase, no purchase of land will be necessary but access to privately owned land will be required. This can be done simply with the permission of the landowner. If any landowner does not consent, then the scheme can still proceed but of course no work will be able to be carried out on that property.

Provided that the Contractor is indemnifying the Council in respect of any claims resulting from his entry onto the land and for the work carried out, then the risk can be regarded as “low”.

The source of funding is NDC/Council Capital Programme

Legal advice obtained:  Norman Perry

Financial advice obtained:  Nigel Dickens

Contact Officer: Brian Enright – tel: 0161 6078548

NDC Programme Manager

| * This matter is also subject to consideration by Housing Lead Member and accordingly | X |
| --- | --- |
| he has been asked to give his approval in order that the designated contractor can be appointed to undertake the proposed improvements on Council property. |  |
| * The appropriate Scrutiny Committee to call-in the decision is the ………………Sustainable Regeneration Scrutiny Committee. |  |

Signed J.D Merry ..		Dated ………26/10/09………………

Lead Member/

*	This decision was published on …………………………28/10/09……………………………..

*	This decision will come into force on  4th November,2009

unless it is called-in in accordance with the Decision Making Process Rules