SALFORD CITY COUNCIL - RECORD OF DECISION

I, John Warmisham, Lead Member for Children’s Services and Youth, in exercise of the powers conferred to me by Paragraph J1 of Section 2 of the Scheme of Delegation of the Council do hereby authorise

The commencing of preliminary work on the Ordsall Primary School and Children’s Centre project in December 05, in advance of the overall target cost for the project being agreed, subject to the cost not exceeding £100,000.

The reasons are:  To secure £826,000 ‘Surestart Local Programme’ funding which has a condition that a ‘start on site’ is achieved during December 05

Options considered and rejected were: Alternative sources of funding

Assessment of Risk: Medium

The source of funding is: Surestart Local Programme Money

Legal advice obtained: No

Financial advice obtained: No

The following documents have been used to assist the decision process. None

Contact Officer: 	Steve Gogarty			Tel. No.  0161 793 2418

(Urban Vision’s Architectural and Landscape Design Service)

| * This matter is also subject to consideration by the Lead Members for/Director of |  |
| --- | --- |
| Customer and Support Services and Planning and, accordingly, has been referred to those Lead Members/Director for a decision |  |
| * This decision is not subject to consideration by another Lead Member/Director | #  |
| * This document records a key decision, but the matter was not included in the Council's | #  |
| Forward Plan and it has been dealt with under the emergency procedure |  |
| * This decision is urgent and is not subject to call-in, in accordance with paragraph 5 |  |
| of the Decision Making Procedure Rules. |  |
| * The appropriate Scrutiny Committee to call-in the decision is the Childrens Services Scrutiny Committee. |  |

Signed Cllr John Warmisham 		Dated 2nd December, 2005

Lead Member

____________________________________________________________________________________

*	This decision was published on 2nd December, 2005

*	This decision will come into force on 12th December, 2005,

unless it is called-in in accordance with the Decision Making Process Rules

Updated 16.07.2002