## Salford City Council - Record of Decision

I, Councillor Morris, Lead Member for Children’s Services in exercise of the powers conferred on me by Paragraph J(a)(v) , of the Scheme of Delegation of the Council do hereby

Approve the transfer £241,673 of capital funds between Charlestown and Lower Kersal Children’s Centre capital project and St Andrew’s (Boothstown) Children’s Centre capital project

The Reasons are to enable the St Andrew’s (Boothstown) Children’s Centre capital project to be unaffected by the 31 March 2011 spend deadline for the Sure Start Capital Grant.

Assessment of Risk: High. Due to delays in the St Andrew’s (Boothstown) Children’s Centre capital project, the programme for this project will run past 31 March 2010. The Sure Start Capital Grant currently allocated to this project has a spend deadline of 31 March 2011. Therefore the project is at risk of loosing the Sure Start Capital Grant associated with it. Transferring this grant to the Lower Kersal project will mean the grant will be spent on this project and an equivalent amount of funding will be transferred from Lower Kersal to St Andrew’s that does not have a spend deadline of 31 March 2011

The source of funding is  Sure Start Capital Grant

Legal Advice obtained  Yes – Nicky Smith.

Financial Advice obtained  Yes – Michelle Perry,

The following documents have been used to assist the decision process.

(if the documents disclose exempt or confidential information, they should not be listed, but the following wording shall be inserted : "(The relevant documents contain exempt or confidential information and are not available for public inspection)":-

………………………………………………………………………………………………

………………………………………………………………………………………………

……………………………………………………………………………………………….

Contact Officer: Paul Walsh				Tel No 0161 604 7685

PTO

| * This decision is not subject to consideration by another Lead Member |  |
| --- | --- |
| * The appropriate Scrutiny Committee to call-in the decision is the Children, Young People and Families Scrutiny Committee. |  |

Signed: …Councillor Morris…. 	Date …21 June, 2010…

FOR COMMITTEE SERVICES USE ONLY

*	This decision was published on 22 June, 2010.

*	This decision will come in force on 30 June, 2010 unless it is called-in in accordance with the Decision Making Process Rules.