SALFORD CITY COUNCIL - RECORD OF DECISION

I Councillor Bill Hinds,

Lead Member for Customer & Support Services,

in exercise of the powers conferred on me by Standing Orders Part 4, Section 7, Paragraph 4.1.

of the Scheme of Delegation of the Council do hereby approve:

The waiving of Standing Orders to allow a contractor, UPS Limited, to be appointed to undertake the urgent re-tiling of the swimming pools at Fit City Irlam and Fit City Clarendon.

The reasons are:

There are major problems with the swimming pool tiling at Fit City Irlam and Fit City Clarendon.

Fit City Irlam is currently closed for refurbishment and improvement and the emptying of the pool to facilitate these works has caused significant areas of tiling to fall away.  It is important that the problem is dealt with urgently to minimise any delay to the re-opening of the facility and consequential loss of income.

Fit City Clarendon remains in use but surveys indicate major condition problems with the tiling with damaged and loose tiles to large areas of the pool surround, and main pool tank. To minimise disruption and loss of income it is proposed to schedule the work for the quietest business period.

Options considered and rejected were:

Patch repairs as it was considered there might remain potential health and safety problems for users, as well as on-going repairs and maintenance costs, associated pool closures and loss of income.

Assessment of Risk: Low, the recommended contractor is based in Salford and has a successful history of swimming pool tiling having received national recognition for their work. The work will be closely supervised and that at Fit City Clarendon will only proceed on the satisfactory completion of the work at Fit City Irlam.

The source of funding is:  		Local Public Service Agreement 1 Reward Grant for Sport and Leisure.

Legal advice obtained:	N/A

Financial advice obtained: 	Alan Westwood, John Spink and Keith Darragh.

The following documents have been used to assist the decision process.

(If the documents disclose exempt or confidential information, they should not be listed, but the following wording shall be inserted:"(The relevant documents contain exempt or confidential information and are not available for public inspection)": -

…………………………………………………………………………………………………..

Contact Officer:	Ken Whittick			Tel. No. 0161 607 1486

PTO

| - This matter is also subject to consideration by the Lead Member for Culture & Sport and, accordingly, has been referred to that Lead Member/Director for a decision | ! |
| --- | --- |
| - This decision is not subject to consideration by another Lead Member/Director |  |
| - This document records a key decision, but the matter was not included in the Council's Forward Plan and it has been dealt with under the emergency procedure |  |
| - This decision is urgent and is not subject to call-in, in accordance with paragraph 5 of the Decision Making Procedure Rules. |  |
| - The appropriate Scrutiny Committee to call-in the decision is the Community, Health & Social Care Scrutiny Committee. |  |

Key

- Tick boxes at end of these lines, as appropriate.

Signed …Bill Hinds……	Dated 26th June,2006……………………………………

Lead Member

____________________________________________________________________________________

FOR COMMITTEE SERVICES USE ONLY.

*	This decision was published on26th June,2006…..

*	This decision will come into force on 4th July,2006,

unless it is called-in in accordance with the Decision Making Process Rules