Salford City Council - Record of Decision

I Councillor Bill Hinds

Lead Member for Customer and Support Services,

in exercise of the powers in paragraph 20.1b of Section 7, Part 4 of Contractual Standing Orders authorise an exception to contractual standing orders in respect of the procurement of the following works:

Access Improvements to Oakwood Park

The reasons are:

The council has entered into a partnership agreement in accordance with the principles of Re-thinking Construction as detailed in paragraph 20.1b of Section 7, Part 4 of Contractual Standing Orders

Options considered and rejected are: Not applicable

Assessment of risk: Low.

The source of funding is: £150,000 grant from the New Opportunities Fund.

Legal advice obtained	Works can be procured through the partnering agreement with Urban Vision.

Financial advice obtained: Advice received from Accountant.

The following documents and reports have been used to assist the decision process:

Exception to Standing Orders - Access Improvements to Oakwood Park

(if the documents disclose exempt or confidential information, they should not be listed, but the following wording shall be inserted : “(The relevant documents contain exempt or confidential information and are not available for public inspection)” :-

Contact Officer:	 Alan Rowley				tel: no: 925 1003

| * This matter is also subject to consideration by the Lead Member for |  |
| --- | --- |
| Environment and, accordingly, has been referred to that Lead Member for a decision |  |
| * This decision is not subject to consideration by another Lead Member/Director |  |
| * This document records a key decision, but the matter was not included in the council's |  |
| Forward Plan and it has been dealt with under the emergency procedure |  |
| * This decision is urgent and is not subject to call-in, in accordance with paragraph 5 of |  |
| The decision making procedure rules |  |
| * The appropriate scrutiny committee to call-in the decision is the Environment, Housing and Planning Scrutiny Committee. |  |

Key

*	Tick boxes at the end of these lines, as appropriate

Signed Councillor Bill Hinds							Dated 26th April,2006

Lead Member

_____________________________________________

FOR COMMITTEE SERVICES USE ONLY

*	This decision was published on

*	This decision will come in force on 4th May,2006	unless it is called-in in

accordance with the decision making procedure rules

|  | ## PART 1 (OPEN TO THE PUBLIC) | ITEM NO. |
| --- | --- | --- |

___________________________________________________________________

## REPORT OF THE NOF PROJECT MANAGER

___________________________________________________________________

## TO THE LEAD MEMBER FOR ENVIRONMENT

## ON 3rd APRIL 2006

___________________________________________________________________

TITLE:  ACCESS IMPROVEMENTS TO OAKWOOD PARK

___________________________________________________________________

RECOMMENDATIONS:

That access improvements to Oakwood Park be approved, subject to authorisation from Lead Member  Customer and Support Services to employ Design Plus to procure and administrate the contract, in accordance with Paragraph 2(e) of Section 7, Part 4 of Contractual Standing Orders.

___________________________________________________________________

EXECUTIVE SUMMARY:

___________________________________________________________________

BACKGROUND DOCUMENTS: (available for public inspection)

The following reports are available:

Exception to Standing Orders - Access Improvements to Oakwood Park

___________________________________________________________________

ASSESSMENT OF RISK:		Low ___________________________________________________________________

THE SOURCE OF FUNDING IS:

Capital receipts and New Opportunities Fund as identified in the relevant individual reports ___________________________________________________________________

LEGAL ADVICE OBTAINED:		N/A

___________________________________________________________________

FINANCIAL ADVICE OBTAINED:	N/A

___________________________________________________________________

CONTACT OFFICER:			Ian Worsley

___________________________________________________________________

WARD(S) TO WHICH REPORT RELATE(S)	N/A

___________________________________________________________________

KEY COUNCIL POLICIES: please delete those not appropriate

Budget Monitoring

Community Strategy

Cultural Strategy

Environmental Strategy

Equalities

Health

Planning Strategy

Procurement Policies

# Regeneration

___________________________________________________________________

DETAILS:

At Oakwood Park it has been identified that there is a risk that the inherent delays associated with normal tendering procedures may result in the works not being completed in accordance with the financial deadlines agreed with the New Opportunities Fund. It is therefore proposed that the works on site are procured and administered through the partnering approach with Design Plus.  This project will mark the completion of the 1.1 million pound combined NOF and Section 106 funded improvement programme to Eccles Recreation Ground, Albert, Winton, Lightoaks, St Mary’s, Prince’s, Mandley and Moorside parks

___________________________________________________________________

|  | ## PART 1 (OPEN TO THE PUBLIC) | ITEM NO. |
| --- | --- | --- |

___________________________________________________________________

## REPORT OF THE STRATEGIC DIRECTOR ENVIRONMENT

___________________________________________________________________

## TO THE LEAD MEMBER FOR CUSTOMER AND SUPPORT SERVICES

## ON 10th APRIL 2006

___________________________________________________________________

TITLE: EXCEPTION TO STANDING ORDERS - ACCESS IMPROVEMENTS TO OAKWOOD PARK

___________________________________________________________________

RECOMMENDATIONS:

That approval be given for  Design Plus to be employed to procure and administrate the contract in accordance with Paragraph 2(e) of Section 7, Part 4 of Contractual Standing Orders.

___________________________________________________________________

EXECUTIVE SUMMARY:

___________________________________________________________________

BACKGROUND DOCUMENTS: (available for public inspection)

Detailed proposals, Minutes of Claremont & Weaste Community Committee

___________________________________________________________________

ASSESSMENT OF RISK:

Assurance has been received from Design Plus that if the works are carried out in accordance with the partnership arrangement (Paragraph 20.1 of Section 7, Part 4 of Contractual Standing Orders) works will be completed on site by September 2006 ___________________________________________________________________

THE SOURCE OF FUNDING IS:

New Opportunities Fund ___________________________________________________________________

LEGAL ADVICE OBTAINED:

Procurement to be in accordance with Paragraph 20.1 of Section 7, Part 4 of Contractual Standing Orders.

___________________________________________________________________

FINANCIAL ADVICE OBTAINED:

Yes, Advice received from Group Accountant

___________________________________________________________________

CONTACT OFFICER:	Ian Worsley

___________________________________________________________________

WARD(S) TO WHICH REPORT RELATE(S)

Claremont

___________________________________________________________________

KEY COUNCIL POLICIES: please delete those not appropriate

Budget Monitoring

Community Strategy

Cultural Strategy

Environmental Strategy

Equalities

Health

Planning Strategy

Procurement Policies

Regeneration

___________________________________________________________________

DETAILS:

The following improvements are proposed at Oakwood Park and form part of the New Opportunities Fairshare Programme.

Prevention of unauthorised vehicle entry from Lancaster Road by removal of the derelict vehicle entrance and construction of an upgraded pedestrian only entrance combined with the installation of a steel knee-rail along the Lancaster Road frontage. In addition approximately 1500m/2 of footpaths will be resurfaced to ensure the recently built play area will be accessible to wheelchair and pram/buggy users. To further encourage equal access four steel benches will be installed adjacent to the resurfaced footpath thereby allowing all users to rest whilst walking to the play area.

They have been approved by the Claremont and Weaste Community Committee. It is a requirement of the grant that all works on site are completed by the end of September 2006 with financial completion achieved by March 2007.  The estimated costs of the construction works are 103k.

If the works are tendered out in accordance with Paragraph 4.1 of Section 7, Part 4 of Contractual Standing Orders the unavoidable delay whilst awaiting the return of tenders will result in a risk that the works may not be complete by September 2006.  It is therefore proposed that the works are carried out in partnership in accordance with Paragraph 20.1(b) of Section 7, Part 4 of Contractual Standing Orders.

___________________________________________________________________

TENDER APPROVAL - PROFORMA

- For use in seeking the approval of the Lead Member for Customer and Support Services to proceed with a capital proposal

| REPORT TO LEAD MEMBER FOR CUSTOMER AND SUPPORT SERVICES |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Title of Scheme : Access Improvements to Oakwood Park. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Recommendations (please append report to Lead Member for Directorate only if preferred) Approval is given to proceed with the above |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Scheme Details (please append report to Lead Member for Directorate only if preferred) Please see attached report |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Tender Details (please append report to Lead Member for Directorate only if preferred) To be undertaken in partnership with Design Plus. Estimated total cost £150,000 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Estimated - Start Date : April 2006 Estimated - End Date : Sept 2006 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| FINANCIAL DETAILS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Breakdown of Scheme Cost : |  |  |  |  |  |  | 05/06 £000‘s |  |  | 06/07 £000‘s |  |  | 08/09 £000‘s |  |  | Later £000‘s |  | Total £000‘s |  |
| Contract (construction costs) |  |  |  |  |  |  |  |  |  | 103 |  |  |  |  |  |  |  | 103 |  |
| Fees |  |  |  |  |  |  |  |  |  | 13 |  |  |  |  |  |  |  | 13 |  |
| Other (Specify) quotation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Other (Specify) Development costs |  |  |  |  |  |  |  |  |  | 34 |  |  |  |  |  |  |  | 34 |  |
| Total Cost |  |  |  |  |  |  |  |  |  | 150 |  |  |  |  |  |  |  | 150 |  |
| 2006/07 only - Phasing of Capital Expenditure (£000‘s) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Apr | May | June | July | Aug | Sept |  |  | Oct |  |  | Nov |  |  | Dec | Jan |  | Feb |  | Mar |
|  |  |  |  |  |  |  |  | 150 |  |  |  |  |  |  |  |  |  |  |  |
| Note : The monthly cash flow above should be consistent with the contract start and end dates shown above and should allow for normal time lapses which will occur between work being done, claimed for, certified and paid, as well as retentions. Please consult your Capital Accountant if you need assistance with this or any other part of this proforma. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Is Scheme In The Current Approved Capital Programme ? Yes / No |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Funding Identified : |  |  |  |  |  | 05/06 £000‘s |  |  | 06/07 £000‘s |  |  | 07/08 £000‘s |  |  |  | Later £000‘s |  | Total £000‘s |  |
| Supported Borrowing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Unsupported Borrowing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Grant (Specify) New Opportunities Fund |  |  |  |  |  |  |  |  | 150 |  |  |  |  |  |  |  |  | 150 |  |
| Capital Receipts |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Other |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total |  |  |  |  |  |  |  |  | 150 |  |  |  |  |  |  |  |  | 150 |  |
| Other Financial Implications |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Decision Lead Member Customer and Support Services Approved/Not Approved |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |