## Salford City Council - Record of Decision

Title:  Surveying for Asbestos Containing Materials, Creation of Register and Establishment of Management Regime Upon Completion

I, COUNCILLOR BILL HINDS, Lead Member for Customer and Support Services in exercise of the powers conferred on me by Paragraph 3 (a) of Section C of the Scheme of Delegation of the Council do hereby approve

- THAT Urban Vision carry out delivery of an asbestos survey programme for all council owned/managed properties as part of the risk assessment process.

- THAT the current practice and agreed register layout for collection of asbestos survey data on educational establishments be extended to include all other council premises.

- THAT Urban Vision manages the asbestos register information for the Council, providing a management regime to update the database as removal takes place by each Directorate.

- THAT the work commences this financial year, and the pricing model adopted is undertaken on a target cost basis, to a Guaranteed Maximum Price (GMP) of 5% above the target cost. Establishment of actual cost will be on an open book basis, with a 50/50 sharing of the savings between target and actual cost, divided between the Council and Urban Vision.

- THAT an allocation of resources from Council reserves is made to enable a program of rectification work to be undertaken over a 10-year period for any asbestos removal work that is identified in the asbestos survey reports.

- THAT each Directorate ensures that the information gained from the new surveys is used to replace any existing register.

- THAT Urban Vision ensures an individual site asbestos register is provided at each property location.

- THAT there is an increase in the Urban Vision’s management fixed core fee to manage the asbestos database and update the register information as asbestos is removed by or on behalf of each Directorate.

The Reasons are:    To progress the Council’s duty under the Control of Asbestos at Work Regulations 2002

Options considered and rejected were: 	Not to undertake the surveys and registers.

Assessment of Risk:	High

The source of funding is:	Revenue Budget

Legal Advice obtained:	Tony Hatton

Financial Advice obtained:	 John Spink

The following documents have been used to assist the decision process:

(if the documents disclose exempt or confidential information, they should not be listed, but the following wording shall be inserted : "(The relevant documents contain exempt or confidential information and are not available for public inspection)":-

Control of Asbestos at Work Regulations 2002

Health and Safety Policy Guide No. 1

Contact Officer:  	Ken Bendle		Tel No:   779 4982

| * This decision is not subject to consideration by another Lead Member/Director |  |
| --- | --- |
| * The appropriate Scrutiny Committee to call-in the decision is the Environmental Housing and Planning Scrutiny Committee |  |

Signed: _______Bill Hinds_____	Dated:  11th September,2006___

This decision was published on  13th September,2006

This decision will come in force on 21st September,2006 unless it is called-in in accordance with the Decision Making Process Rules.