## Salford City Council - Record of Decision

APPOINTMENT OF CONTRACTOR FOR WORK AT DIAMOND HOUSE, PEEL CROSS ROAD, SALFORD.

I, COUNCILLOR BILL HINDS, Lead Member for Customer and Support Services, in exercise of the powers conferred on me by Section 7  Paragraph 2.1  of the Scheme of Delegation of the Council do hereby approve the appointment of Contract Services Ltd to carry works at Diamond House, Peel Cross Road, Salford to enable the establishment of headquarters office accommodation for Salix Homes Ltd by the 1st June 2007, the start date for the company, and the waiving of Standing Orders in respect of competitive tendering.

The Reasons are:To ensure the establishment of the headquarters accommodation for Salix Homes Ltd in advance of 1st June 2007.

Options considered and rejected were: 	Securing the contract for the refurbishment through a competitive tender. This would prolong the timescale by approximately 4 weeks, taking the completion date beyond 1st June 2007.

Assessment of Risk:	Low

The source of funding is:	Housing Stock Options.

Legal Advice obtained:	Yes – Ian Sheard

Financial Advice obtained:	 Yes – Nigel Dickens

The following documents have been used to assist the decision process:

Report to Lead Members for Housing and Customer and Support Services on 5th February 2007

Contact Officer:  Dave Norbury			Tel No: 0161 779 6121

| * This decision is not subject to consideration by another Lead Member | / |
| --- | --- |
| * The appropriate Scrutiny Committee to call-in the decision is the Customer and Support Services Scrutiny Committee | / |

Signed: ____Bill Hinds___	Dated: 19th February,2007___________________

LEAD MEMBER

*	This decision was published on !9/02/07

*	This decision will come in force on 27/02/07 unless it is called-in in accordance with the Decision Making Process Rules.