## Salford City Council - Record of Decision

I , Councillor Bill Hinds , Lead Member for Customer and Support Services and I Councillor John Warmisham, Lead Member for Childrens Services, in exercise of the powers delegated by the Cabinet at their meeting on 11th July, 2006, and in accordance with paragraph 3.8 (b) of Section 1 of Part 4 of the Council Constitution, do hereby :

- Authorise the entering into of Deed of Variation 1 for the redesign of Harrop Fold School

- Approve the method of payment and source of funding for the cost of Deed of Variation 1

- Note the novation of agreements in respect of collateral warranties on the

Building Contract

The Reasons are:  Following the appointment of Salford Schools Solutions to rebuild Buile Hill and Harrop Fold High Schools, the decision was taken by the City Council to reduce the capacity of Harrop Fold from 1200 to 900 places. A number of variation orders have been issued to the contractor to requesting changes to the design to reflect this change in pupil numbers. In order to give Legal effect to these changes, various changes to the Project Agreement are required which will be documented in a Deed of Variation.

Assessment of Risk: Failure to enter into the Deed of Variation will impact on the sign off of the new schools and may result in a compensation claim from the contractor.

The source of funding:  From Unallocated Secondary School Modernisation Funding within the 2008/09 Childrens Services Capital Programme

Legal Advice obtained: Yes - Eversheds Legal Advisors and Ian Sheard – Assistant Director Legal Services

Financial Advice obtained: Yes - Chris Mee – Group Accountant BSF/PFI, 0161 778 0434

The following documents have been used to assist the decision process:

Report of the Leader Member for Children’s Services to Cabinet meeting held on 11th July 2006

Contact Officer:  Kevin Wolstencroft	Tel No: 778 0440

| * This matter is also subject to consideration by the Lead Member for Children’s Services and, accordingly, has been referred to them for a decision. |  |
| --- | --- |
| * This decision is not subject to consideration by another Lead Member/Director |  |
| * This document records a key decision, but the matter was not included in the Council's Forward Plan and it has been dealt with under the emergency procedure. |  |
| * This decision is urgent and is not subject to call-in, in accordance with paragraph 5 of the Decision Making Procedure Rules |  |
| * The appropriate Scrutiny Committee to call-in the decision is the Childrens Services Scrutiny Committee. |  |

Signed: Councillor Bill Hinds		Signed: Councillor John Warmisham

Lead Member                                      Lead Member

Dated: 1st September 2008

*	This decision was published on Monday, 1st September, 2008

*	This decision will come in force on Tuesday, 9th September, 2008 unless it is called-in in accordance with the Decision Making Process Rules.