## Salford City Council - Record of Decision

I, Councillor Bill Hinds, Lead Member for Children’s Services, in exercise of the powers conferred on me by Paragraph J(a)(i), of the Scheme of Delegation of the Council do hereby authorise:

- the Strategic Director of Customer and Support Services to approve the Stage 1 New Project Proposal (for the new Oasis Academy) with a commitment to underwrite a schedule of works (at the value of £651k) to be undertaken prior to financial close by S&W TLP Ltd (“the LEP”); and

- the Strategic Director of Customer and Support Services to approve and sign the legal Underwriting Commitment Letter which will be developed in conjunction with the BSF Legal Advisers, Partnerships for Schools (PfS) and the LEP.

The reasons are to ensure the timely delivery of the new Oasis Academy building.

Options considered and rejected were not to underwrite the schedule works.

Assessment of Risk – Underwriting the schedule of works enables the LEP to commence certain construction-related activities prior to the planned financial close (of 19th January 2010), which are deemed as necessary in achieving the required 10th September 2012 timescale.  Without this underwriting, the timescale will not be achieved.

Source of funding: The Salford BSF programme will be funded by Government grant, City Council revenue contribution, schools budget contributions, third party receipts, capital receipts, supported and unsupported borrowing.

Legal advice: Supplied by Addleshaw Goddard (BSF Legal Advisers) and Partnerships for Schools (PfS) Commercial Manager

Financial advice: Supplied by Chris Mee, Group Accountant (BSF / PFI), Tel: 0161 778 0434

The following documents have been used to assist the decision process:  The relevant documents contain exempt or confidential information and are not available for public inspection.

Contact Officer: 	Sue Wilkinson, BSF Project Director, 0161 778 0481

| * The appropriate Scrutiny Committee to call-in the decision is the Children, Young People and Families Scrutiny Committee. |  |
| --- | --- |

Signed Councillor Bill Hinds				Dated:	 27 July 2010.

This decision was published on 9 August

This decision is not subject to call in.