## Salford City Council - Record of Decision

I , Councillor Bill Hinds , Lead Member for Customer and Support Services , in exercise of the powers delegated by the Cabinet at their meeting on 13th November, 2007, in Minute No. 46, do hereby approve:

(i)	the following list of bidders to proceed to the Invitation to Participate in Dialogue (ITPD) stage:

- Aura

- Catalyst Lend Lease

- Environments 4 Learning

- Lowry Learning Partnership

- Spirel

The Reasons are:  Following the publication of the OJEU notice on 26 September 2007, the procurement of the Salford and Wigan BSF Project formally commenced.  Organisations were invited to express an interest in bidding for the BSF project via the submission of a Pre-Qualification Questionnaire (PQQ) by 2 November 2007.  Evaluation of the PQQs has been completed and the project is now ready to proceed to the next stage of procurement.

Options considered and rejected were: A rigorous PQQ evaluation was undertaken and reported to Members accordingly.  The result of the evaluation produced an outcome whereby all five bidders who submitted a PQQ were selected to proceed to the next stage; therefore further options were not considered.

Assessment of Risk: A full Risk Register for the BSF project is updated by the BSF team, in conjunction with Internal Audit, and reported to the BSF Project Board on a monthly basis.

The source of funding is: BSF Budget.

Legal Advice obtained: Addleshaw Goddard (Legal Advisers to the Council)

Financial Advice obtained: Ernst and Young (Financial Advisers to the Council)

The following documents have been used to assist the decision process:

Report of the Lead Member for Customer and Support Services to Cabinet meeting held on 13th November, 2007

Contact Officer:  Stephen Bradbury	Tel No: 778 0367

| * This matter is also subject to consideration by the Lead Member for Children’s Services and, accordingly, has been referred to them for a decision. |  |
| --- | --- |
| * This decision is not subject to consideration by another Lead Member/Director |  |
| * This document records a key decision, but the matter was not included in the Council's Forward Plan and it has been dealt with under the emergency procedure. |  |
| * This decision is urgent and is not subject to call-in, in accordance with paragraph 5 of the Decision Making Procedure Rules |  |
| * The appropriate Scrutiny Committee to call-in the decision is the Childrens Services Scrutiny Committee. |  |

Signed: 	Councillor Bill Hinds

Lead Member

Dated: 	23rd November, 2007

*	This decision was published on Monday, 26th November, 2007

*	This decision will come in force on Tuesday, 4th December, 2007 unless it is called-in in accordance with the Decision Making Process Rules.