SALFORD CITY COUNCIL - RECORD OF DECISION

I COUNCILLOR DEREK ANTROBUS Lead member for Development Services, in exercise of the powers conferred on me by Paragraph (a)(i) of section J of the Scheme of Delegation of the Council do hereby authorise: -

Acceptance of the lowest tender submitted by Richardson Projects Ltd, in the sum of £1,478, 161.00 for the completion of the Beacon Centre.

The reasons are: to enable the Beacon Centre, Charlestown to be completed following the failure of the contractor, Ballast Construction, to complete the project, due to the company going into administration.

Options considered and rejected were.

- Demolition of the part completed building and making the site good until such time as the project could be recommenced.

- Re-tendering the project with Salford City Council accepting any risk associated with the previous contractors works.

Assessment of Risk :-

Low

The Source of Funding

New Deal for Communities and Capital Programme

Legal advice obtained

Yes - Pauline Lewis.

Financial advice obtained

Yes – John Spink and Lead Member for Corporate Services.

The following documents have been used to assist the decision process.

The relevant documents contain exempt or confidential information and are not available for public inspection.

Contact Officer

David Eames						Tel. No. 0161 793 2776

(Architectural and Landscape Design Service)

| * This matter is also subject to consideration by the Lead Member for Education and Lead Member for Corporate Services. |  |
| --- | --- |
| and, accordingly, has been referred to that Lead Member/Director for a decision |  |
| * This decision is not subject to consideration by another Lead Member/Director | x |
| * This document records a key decision, but the matter was not included in the Council's |  |
| Forward Plan and it has been dealt with under the emergency procedure |  |
| * This decision is urgent and is not subject to call-in, in accordance with paragraph 5 | x |
| of the Decision Making Procedure Rules. |  |
| * The appropriate Scrutiny Committee to call-in the decision is the Environmental Scrutiny Committee. |  |

Signed Cllr Derek Antrobus		Dated  29th March , 2004

Lead Member

____________________________________________________________________________________

FOR COMMITTEE SERVICES USE ONLY.

*	This decision was published on 30th March , 2004

*	This decision will come into force on 7th April ,2004

unless it is called-in in accordance with the Decision Making Process Rules