SALFORD CITY COUNCIL - RECORD OF DECISION

I     Councillor John Warmisham

Lead Member for Children’s Services

in exercise of the powers conferred on me by Paragraph J(a) (i) & (vi)  of Section 3

of the Scheme of Delegation of the Council do hereby authorise/approve the actions

taken under Standing Orders Part 4:  the inclusion of additional works under the

contract let with R.L. Davies & Son Ltd. for works at Lledr Hall Outdoor Education

Centre in North Wales. The works relate to essential upgrading and refurbishment

of the kitchen areas in the existing hall following the discovery of extensive asbestos

material that required removing and for further structural works and repairs to the

existing hall. There is also provision in the additional funding for extra ground works

associated with the new build contract. The additional funding is for £125,784.00 and

comprises a further £30,784.00 from the Big Lottery and £95,000.00 of unsupported

borrowing from Lledr Hall’s business plan and revenue budget.

That the Strategic Director of Customer and Support Services is asked to authorise

£95,000.00 of unsupported borrowing to pay for the refurbishment and upgrade

of the kitchen areas in the existing hall.

The reasons are  to facilitate the earliest possible start on site to enable the

works to the kitchen and new build extension to be completed.

Options considered and rejected were    None. All procedures are in accordance with

normal Standing Orders.

Assessment of Risk   Low

The source of funding is  Big Lottery Fund Capital Grant of £30,984.00

Unsupported borrowing of £95,000.00.

Legal advice obtained  	Standing Orders apply

Financial advice obtained    Advice was taken regarding the £95,000.00

unsupported borrowing. The option is recommended for approval.

The following documents have been used to assist the decision process:

The relevant documents contain exempt or confidential information as defined in Paragraphs 7 and 9 of Part 1 of Schedule 12 a to the Local Government Act 1972 and are not available for public inspection.

Contact Officer     Gregory Durkin		Tel. No.       0161 778 0421

PTO

| * This matter is also subject to consideration by the Lead Member for/Director of |  |  |
| --- | --- | --- |
| and, accordingly, has been referred to that Lead Member/Director for a decision |  |  |
| * This decision is not subject to consideration by another Lead Member/Director |  |  |
| * This document records a key decision, but the matter was not included in the Council's |  |  |
| Forward Plan and it has been dealt with under the emergency procedure |  |  |
| * This decision is urgent and is not subject to call-in, in accordance with paragraph 5 |  |  |
| of the Decision Making Procedure Rules. |  |  |
| * The appropriate Scrutiny Committee to call-in the decision is the Children’s Services Scrutiny Committee. |  |  |

Signed Cllr John Warmisham  				Dated  3rd June , 2005

Lead Member

____________________________________________________________________________________

FOR COMMITTEE SERVICES USE ONLY.

*	This decision was published on 3rd June , 2005

*	This decision will come into force on 13th June , 2005

unless it is called-in in accordance with the Decision Making Process Rules