SALFORD CITY COUNCIL - RECORD OF DECISION

I, Peter Connor, Lead Member for Housing in exercise of the powers conferred on me by Paragraph J1 of Section 2 of the Scheme of Delegation of the Council do hereby authorise/approve/disapprove:

- The proposed Block Improvement of ‘The Littleton Road, Archway Terraces Phase 3/4’ area.

- The target cost of £1,330,406.48 and guaranteed maximum price of £1,396,296.80 in respect of Phase Three/Four of the Littleton Road Archway Terraces Block Improvement Scheme.

The reasons are: To enable improvements to ‘The Littleton Road Archway Terraces’ area to start.

Options considered and rejected were: None.

Assessment of Risk: low

The source of funding is: New Deal for Communities and HMRF grant supported by City Council resources.

Legal advice obtained: Yes – Ian Sheard.

Financial advice obtained: Yes – Nigel Dickens.

The following documents have been used to assist the decision process:

- New Deal for Communities Development Framework and Neighbourhood Renewal Assessment.

# Contact Officer:  John Cocker                 (0161) 793 2874

(Architectural and Landscape Design Section)

| * This matter is also subject to consideration by the Lead Member for / Director of …………………… and, accordingly, has been referred to |  |
| --- | --- |
| that Lead Member / Director for a decision |  |
| * This decision is not subject to consideration by another Lead Member/Director |  |
| * This document records a key decision, but the matter was not included in the Council's Forward Plan and it has been dealt under the emergency |  |
| procedure |  |
| * This decision is urgent and is not subject to call-in, in accordance with paragraph 5 of the Decision Making Procedure Rules |  |
| * The appropriate Scrutiny Committee to call-in the decision is the Environment, Housing and Planning Scrutiny Committee. |  |

Key

*	Tick boxes at end of these lines, as appropriate.

Signed Councillor Peter Connor          Dated 7th April, 2005

Lead Member

__________________________________________________________________

FOR COMMITTEE SERVICES USE ONLY.

*	This decision was published on 7th April, 2005

*	This decision will come into force on # 15th April, 2005

unless it is called-in in accordance with the Decision Making Process Rules

Key

#	Insert date five working days after decision notice is to be published.