## Salford City Council - Record of Decision

I Councillor Connor, Lead Member for Housing, in exercise of the powers conferred on me by Paragraph 6 (a)(iv) of Section F and Section 7, item 20 of Part 4 of the Scheme of Delegation of the Council do hereby approve: -

(1)	the repair and refurbishment of 511 Liverpool Street as detailed in the report submitted to the Housing Lead member Briefing on 15th September, 2008, subject to planning consent being obtained for the change of use.

(2)	the acquisition of 33a, Southern Street/5 Alexander Street at a figure not greater than that detailed in the report.

(3)	the disposal of  511 Liverpool Street at a figure not less than

that detailed in the report submitted to the Housing Lead member Briefing on15th September, 2008.

The reasons are that the completion of the site assembly for the proposed school is a strategic priority for the City Council and its partners. The proposed relocation package will facilitate this process and avoid potentially significant delays.

Assessment of Risk:  Medium. We are confident that the CPO for Glendinning Street will be confirmed but this is still awaited and any delay could result in the Council having to give delayed possession of part of the school site to the contractor. The preliminary work on 511 Liverpool Street will need to commence in advance of the overall target cost for the project being agreed.

The source of funding is: - HMR

Legal Advice obtained  Yes. Norman Perry  Tel: 794 2325

Financial Advice obtained  Yes.  Nigel Dickens     Tel: 793 2585

The following documents have been used to assist the decision process:-

Report submitted to Housing Lead Member Briefing held on 15th September, 2008

Contact Officer: Phil Holden 			Tel No 779 6069

| * This decision is not subject to consideration by another Lead Member/Director | √ |
| --- | --- |
| * This decision is urgent and is not subject to call-in, in accordance with paragraph 5 of the Decision Making Procedure Rules |  |
| * The appropriate Scrutiny Committee to call-in the decision is the Environment, Housing and Planning Scrutiny Committee. | √ |

Signed: Councillor Peter Connor

Lead Member for Housing

Date: 15th September, 2008

*	This decision was published on Monday, 15th September, 2008.

*	This decision will come in force on Tuesday, 23rd September, 2008, unless it is called-in in accordance with the Decision Making Process Rules.