## Salford City Council - Record of Decision

I Peter Connor, Lead Member for Housing , in exercise of the powers conferred on me by Paragraph J (a)1, of the Scheme of Delegation of the Council do hereby :-

1) Authorise that the budget for the block improvement of the “Archway Terraces” Phase 5 scheme be increased by £217,744.00 from £622,000.00 of £840,244.00 in order to accommodate additional works.

2) Approve the demolition and re-building of the rear yard walls and the renewal of the rear yard gates and rainwater pipes and gutters.

3) Authorise that the work detailed in (2) above, is carried out by Cruden Construction Ltd, as part of the “Archway Terraces” Phase 5 block improvement scheme, that is currently on site.

The Reasons are to allow the contractors that are mobilised on site to carry out the work, therefore reducing the cost of preliminaries.

Options considered and rejected were not undertaking this work.

This was rejected following intense consultation with local residents.

Assessment of Risk low.

The source of funding is The Private Sector Housing Capital Programme 2006/07

Legal Advice obtained Ian Sheard.

Financial Advice obtained Peter Butterworth.

The following documents have been used to assist the decision process.

Block improvements to properties in Littleton Road ‘Archway Terraces’ Phase 5, Kersal Lead Member report of 30th March 2006;

Private Sector Capital Programme report to Lead Member 3rd August 2006;

New Deal for the Communities Development Framework; and

NDC Neighbourhood Renewal Assessment.

Contact Officer: Colin Goodall 			Tel No 607 8535

| * This decision is not subject to consideration by another Lead Member/Director |  |
| --- | --- |
| * This document records a key decision, but the matter was not included in the Council's Forward Plan and it has been dealt with under the emergency procedure. |  |
| * The appropriate Scrutiny Committee to call-in the decision is the Environment, Housing and Planning Scrutiny Committee. |  |

Signed:  Councillor Peter Connor

Lead member for Housing

Dated:  Thursday 21st September, 2006

FOR COMMITTEE SERVICES USE ONLY

*	This decision was published on 21st September, 2006

*	This decision will come in force on 29th September, 2006, unless it is called-in in accordance with the Decision Making Process Rules.