## Salford City Council - Record of Decision

I Councillor Morris, Lead Member for Children’s Services, in exercise of the powers conferred on me by Paragraph K (a) (1) of the Scheme of Delegation of the Council do hereby approve the appointment of Sibcas to carry out works for the provision of additional accommodation at James Brindley Primary School.

I Councillor Hinds, Lead Member for Finance and Support Services, in exercise of the powers conferred on me by Paragraph K (a) (1) and Paragraph 2.1, Part 4, section 7, of the Scheme of Delegation of the Council do hereby approve an exception to those standing orders to allow the direct appointment of Sibcas to carry out works for the provision of additional accommodation at James Brindley Primary School.

I Councillor Merry, Leader of the Council, in exercise of powers conferred on me by paragraph 5.1(a) of Section 9 of Part 4 of the constitution do hereby approve that this decision is not subject to the call-in process.

The reasons are to enable urgent works to be undertaken to provide a temporary classroom to accommodate additional reception age pupils for the start of the 2011 September term

Options considered and rejected were competitive tendering procedures due to the urgency of the programme to have the works complete by September 2011.

Assessment of Risk  - High. If the works are not completed by September 2011 there will be insufficient pupil places available in the area. There are additional risks associated with the proposed procurement route and necessary programme which requires capital expenditure in the region of £120,000 – £130,000 to be incurred in advance of planning permission being granted.

The source of funding is Local Authority capital allocations for 2011/12 for basic need grant (new pupil places), provision for which has been has been built into the 2011/12 capital programme.

Legal Advice obtained

Financial Advice obtained from Customer and Support Services and provided by Pat Manning ,Education Capital Accountant.

The following documents have been used to assist the decision process – n/a

Contact Officer:  Sue Wilkinson 			Tel No 0161 7780228

| * This decision is not subject to consideration by another Lead Member |  |
| --- | --- |
| This decision is not subject to call-in as it is urgent in accordance with paragraph 5.1(a) of Section 9 of Part 4 of the constitution |  |

Signed: _Councillor Morris__ 			Dated: _1 June, 2011___

Lead Member for Children’s Services

Signed: Councillor Hinds___ 			Dated: _1 June, 2011___

Lead Member for Finance and Support Services

Signed: _Councillor Merry_ 			Dated: _2 June, 2011______

Leader of the Council

FOR DEMOCRATIC SERVICES USE ONLY

*	This decision was published and becomes effective on 6 June, 2011