# SALFORD CITY COUNCIL RECORD OF DECISION

I, COUNCILLOR BARRY WARNER, Lead Member for Culture and Sport, in exercise of the powers conferred on me by paragraph J (a) (  i ) and paragraph J (a) (  viii ) of  the Scheme of Delegation of the Council   do hereby authorise

- the course of action set down in the attached report.

- the necessary financial resources, set down in Appendix A to the report , being  made available within Council budgets to enable the stage 1 submission to Heritage Lottery Fund to continue to be progressed

The reasons for this decision are: To enable a stage 1 bid to be made the Heritage Lottery Fund for Ordsall Hall.

Assessment of Risk:  Medium

The source of funding is:  Additional Capital Programme commitment and Arts & Leisure Revenue account.

Legal advice obtained: I Sheard

Financial advice obtained: D McAlistair / P Gee

The following documents have been used to assist the decision process:

Lead Member Report: Conserving and Developing Ordsall Hall 27.9.04

Contact Officer:  Jackie Ashley			Ext. Number:  0161 793 3739

(Architectural & Landscape Design Section)

Signed. Cllr Barry Warner	.Date...04......./....07....../...05.......

Lead Member

- The appropriate Scrutiny Committee to call-in the decision is the Environmental Scrutiny Committee.

- This matter is also subject to consideration by the Lead Member for Customer and Support Serrvices and Planning and, accordingly  has been referred to those  Lead Members for a decision.

FOR COMMITTEE SERVICES USE ONLY:

- This decision was published on 4th July , 2005 				.

- This decision will come into force on 12th July , 2005 unless it is called-in in accordance with the Decision Making Process Rules.

| PART 1 (OPEN TO THE PUBLIC) | ITEM NO. |
| --- | --- |

JOINT REPORT OF THE DIRECTOR OF EDUCATION & LEISURE

DIRECTOR OF HOUSING & PLANNING SERVICES

LEAD MEMBER BRIEFING FOR CULTURE & SPORT

PLANNING

CUSTOMER & SUPPORT SERVICES

27th June 2005 or the 4th July 2005

TITLE :         	 Conserving and Developing Ordsall Hall - Update

RECOMMENDATIONS :

- That members approve the course of action set down in this report.

- That the necessary financial resources, set down in Appendix A, are made available within Council budgets to enable the stage 1 submission to Heritage Lottery Fund to continue to be progressed

- That Lead Member for Customer & Support Services waives standing orders to enable the Director of Education & Leisure to appoint the architectural consultants

EXECUTIVE SUMMARY:	To continue to develop the way forward for the conservation and development of Ordsall Hall, it’s building and grounds

BACKGROUND DOCUMENTS:	Lead Member Report: Conserving and Developing Ordsall Hall 27.9.04

(Available for public inspection)

ASSESSMENT OF RISK:	Medium

THE SOURCE OF FUNDING IS:	Additional Capital Programme commitment and Arts & Leisure Revenue account.

LEGAL ADVICE OBTAINED: 	I Sheard

FINANCIAL ADVICE OBTAINED:	D McAllister / P Gee

CONTACT OFFICER :	Jackie Ashley   0161 736 3739

WARD(S) TO WHICH REPORT RELATE(S)   Ordsall & Langworthy

KEY COUNCIL POLICIES  Conservation Policy Within the UDP, Central Salford                        Regeneration, Arts & Leisure Strategy

DETAILS (Continued Overleaf)

TITLE:   Conserving and Developing Ordsall Hall

1.	INTRODUCTION

1.1	The purpose of the report is to update members on the ongoing work towards the conservation and redevelopment of Ordsall Hall and to seek approval for further work that will culminate in the Heritage Lottery Fund (HLF) other funding bids.

2.	BACKGROUND

  - In September 2004 Members approved the pursuit of a Stage –1 Heritage Lottery Bid for Ordsall Hall which included the going out to tender to specialist consultants for key aspects of the work required for the Lottery application.

  - The September report set out areas of work to be commissioned as a requirement of the HLF bid.  Currently various consultants are working on the preparation of their first drafts for the :-

- Conservation management plan

- Audience Development Plan

- Access Development Plan

- Review of the structural stability of Ordsall Hall

The draft documents will be available for comment in July.

- INFORMATION

  - The development of the project has lead to the involvement of the Greater Manchester Archaeological Unit as an advisor for the project.  The University of Manchester’s Archaeology section has been specifically used to review the archaeological documentation of the site.  This will be a valuable contribution towards the HLF bid.

  - It is apparent with the development of the project that there is a need to have a contingency allowance to cover minor additional items of work and also an allowance for the production of the actual bid documentation.

  - In addition to the areas of work listed in point 2.2 a feasibility plan for the Hall is required.  The Heritage Services Section will produce the feasibility plan however input is required from both architects, landscape architects and quantity surveyors regarding works to the building and the grounds.

  - The September report identified and approved the appointment of ‘Urban Vision’s’ landscape architects and quantity surveyors for the design of the grounds.  The architectural input for the feasibility study was not determined at that stage.

  - The Conservation Management Plan is being undertaken by the architectural practice Lloyd Evans Prichard working in conjunction with the Architectural History Practice.  The purpose of this document is to understand the asset, assess its significance, identify issues and vulnerabilities and develop conservation management polices for the building along with a maintenance plan for the building.

  - The feasibility plan / document required by the Lottery will set out what we actually want to do regarding both the building and the grounds.  It is proposed that the architectural aspect of this document is undertaken by Lloyd Evans Prichard to maintain the continuity of knowledge gained from their Conservation Management Plan Commission for the Hall.

  - The appointment of Lloyd Evans Prichard would be subject to their price being within budget and assessed as being value for money.  It will require the waiving of standing orders to go direct to this company.

- Funding

  - The financial implications of the additional elements within section 3.0 along with an update of the actual costs arising from the appointment of consultants for the commissions listed in 2.2 are identified in the revised appendix A.

  - An allowance of £15,000 has been identified for the external consultants’ input into the feasibility plan.

  - An allowance of £9,000 has been identified to cover contingencies and document production costs.

  - In total additional expenditure of £32,340, from that report in September 2004 is required to pursue the completion of the HLF stage-1 bid.  This takes into account the use of the University of Manchester’s archaeologist and the actual costs of the consultants’ commissions.

  - It is proposed that the increased expenditure will be funded from an additional contribution from the Capital programme & Arts & Leisure revenue budget, (£28,040 capital, £4,300 revenue).

5.	Conclusion

  - Making a successful bid to Heritage Lottery for funding requires a thorough and robust approach that meets the requirements of both HLF and English Heritage.

  - In order for the City Council to maximise the chances of successfully attracting funding from the HLF, it is necessary to ensure that the staff and financial resources are made available.

6.	Recommendations

- That members approve the course of action set down in this report.

- That the necessary financial resources, set down in Appendix A, are made available within Council budgets to enable the stage 1 submission to Heritage Lottery Fund to continue to be progressed.

- That approval is obtained to waive standing orders to enable the Director of Education & Leisure to appoint the architectural consultants for their contribution to the feasibility study required by the HLF.

| Cost Update |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| APPENDIX A - Sept 2004, revised 27/5/05, 14/6/05 |  |  |  |  |  |  |  |  |  |  |  |  |
| TASK | Allocation Sept 2004 | Budget cost2004/05 | Budget cost 2005/06 | Actual 04/05 costs | Actual 05/06 costs | TOTAL | Credit / debit | notes |  |  |  |  |
| EXTERNAL COSTS |  |  |  |  |  |  |  |  |  |  |  |  |
| Conservation Management Plan (CMP) | £25,000 | £5,000 | £20,000 | / | £23,400 | £32,690 | -£7,690 |  |  |  |  |  |
| Plasterwork Conservator | / |  |  | / | £4,500 | / | / | Cost included in conservation management plan |  |  |  |  |
| Stained Glass Conservator | / |  |  | / | £490 | / | / | Cost included in conservation management plan |  |  |  |  |
| Paintwork Conservator | / |  |  | / | £2,500 | / | / | Cost included in conservation management plan |  |  |  |  |
| Condition survey | / |  |  | / | £1,800 |  |  | Cost included in conservation management plan, additional work, revenue funded |  |  |  |  |
| Access Plan | £10,000 | £2,000 | £8,000 | / | £6,950 | £6,950 | £3,050 |  |  |  |  |  |
| Audience Development Plan | £15,000 | £3,000 | £12,000 | / | £16,200 | £16,200 | -£1,200 |  |  |  |  |  |
| Access Audit | £5,000 | £4,000 | £1,000 | £5,000 |  | £5,000 | ? | Already commissioned from within existing E&L budgets |  |  |  |  |
| Business plan | £5,000 | £1,000 | £4,000 | / |  | £5,000 |  | To cover assistance that may need to be sourced externally |  |  |  |  |
| Structural Survey | £5,000 | £1,000 | £4,000 | / |  | £5,000 |  | To cover assistance that may need to be sourced externally |  |  |  |  |
| University of Manchester Archaeological Section | / | / | / | / | £2,500 | £2,500 | -£2,500 | Funded from revenue budget |  |  |  |  |
| Consultants input into Feasibility Study | / | / | £20,000 | / |  | £20,000 | -£15,000 |  |  |  |  |  |
| TOTAL EXTERNAL COSTS | £65,000 | £16,000 | £49,000 | £5,000 |  | £93,340 | -£23,340 |  |  |  |  |  |
| INTERNAL COSTS |  |  |  |  |  |  |  |  |  |  |  |  |
| Structural Engineer | £15,000 | £3,000 | £12,000 | £238 |  | £15,000 |  | cost to be covered from proposed capital programme |  |  |  |  |
| Landscape Architect | £10,000 | £2,000 | £8,000 | £509 |  | £10,000 |  | cost to be covered from proposed capital programme |  |  |  |  |
| Quantity Surveyor | £10,250 | £2,000 | £8,250 | / |  | £10,250 |  | cost to be covered from proposed capital programme |  |  |  |  |
| Historian | £3,500 | £1,000 | £2,500 | / |  | £3,500 |  | cost to be covered from within E&L revenue budget |  |  |  |  |
| Project manager | £25,000 | £7,000 | £18,000 | £7,780 |  | £25,000 |  | cost to be covered from proposed capital programme |  |  |  |  |
| Project contingencies | / |  | £5,000 | / |  | £6,500 | -£6,500 |  |  |  |  |  |
| Document projecting costs | / |  | £2,500 | / |  | £2,500 | -£2,500 |  |  |  |  |  |
| TOTAL INTERNAL COSTS | £63,750 | £15,000 | £56,250 |  |  | £72,750 | -£9,000 |  |  |  |  |  |
|  |  |  | Extra funding required |  |  |  | £32,340 |  |  |  |  |  |
| * Unless stated Capital programme funded |  |  |  |  |  |  |  |  |  |  |  |  |