SALFORD CITY COUNCIL - RECORD OF DECISION

I, Derek Antrobus, Lead Member for Planning in exercise of the powers conferred on me by Paragraph Ja)i) of Section 2 of the Scheme of Delegation of the Council do hereby approve:

The target cost of £673,404 and guaranteed maximum price of £707,075 in respect of steelwork and relevant sub-structure works at the Salford Sports Village, Littleton Road.

The reasons are: To enable an early start on site.

Options considered and rejected were:

To await agreement of the target cost for the whole scheme, with its resulting delays to the programme.

Assessment of Risk: medium

## The source of funding is:  ERDF, Football Association, FIFA, Football Foundation, New Deal for Communities, Neighbourhood Renewal Fund, Salford City Council, Sport England.

.

Legal advice obtained: Yes – Pauline Lewis.

Financial advice obtained: Yes – John Spink (Head of Finance) and Dave McAllister (Group Accountant, Planning).

The following documents have been used to assist the decision process:

- Funding bid documents

- Funding Award documents

# Contact Officer: Mike Collier                           (0161) 793 2694

(Architectural and Landscape Design Section)

| * This matter is also subject to consideration by the Lead Member for Culture and Sport and, accordingly, has been referred to |  |
| --- | --- |
| that Lead Member for a decision |  |
| * This decision is not subject to consideration by another Lead Member/Director | x |
| * This document records a key decision, but the matter was not included in the Council's Forward Plan and it has been dealt under the emergency | x |
| procedure |  |
| * This decision is urgent and is not subject to call-in, in accordance with paragraph 5 of the Decision Making Procedure Rules | x |
| * The appropriate Scrutiny Committee to call-in the decision is the Environment, Housing and Planning Scrutiny Committee. |  |

Key

*	Tick boxes at end of these lines, as appropriate.

Signed …Councillor Antrobus…………………………….          Dated 06/12/04……………………

Lead Member/Director

__________________________________________________________________

FOR COMMITTEE SERVICES USE ONLY.

*	This decision was published on ……07/12/04…………………………………..

*	This decision will come into force on # …15/12/04…………………………….,

unless it is called-in in accordance with the Decision Making Process Rules

Key

#	Insert date five working days after decision notice is to be published.