## Salford City Council - Record of Decision

I, Councillor Derek Antrobus, Lead Member for Planning in exercise of the powers conferred on me by Paragraph J(a) (1) of the Scheme of Delegation of the Council do hereby :

- Approve projects that will secure the overall commitment of all confirmed resources for IRP totalling £1,102,915 as described and phased within the Lead Member report. This requires no new funding commitment from the City Council – it utilises the funding balances that are already available within IRP’s approved resource programme.

- Approve the s106 sum of £129,717 from the Abito development to support IRP’s programme of works in Ordsall. (This sum represents 50% of the overall s106 secured from Abito).

I, Councillor Bill Hinds, Lead Member for Customer & Support Services in exercise of the powers conferred on me by Paragraph J(a) (1) of the Scheme of Delegation of the Council do hereby :

a)	Approve the extension of the existing Morrison Construction Ltd contract from the original tender price of £377,920 to £394,680 which now includes definitive rather than provisional sums, and then incorporate additional works into that contract as described in the report totalling £128,761. The total contract sum for Morrison would then be £523,461, which amounts to a 38.5% increase.

- Note the carry forward of confirmed available resources for IRP from 2010/11 totalling £320,319 comprising £190,602 capital gateway funding and £129,717 s106 from the Abito development. This carry forward is endorsed by the Director of Customer and Support Services and requires no new funding from the City Council during 2011/12 to support delivery of projects set out in this report.

The Reasons are:

Irwell River Park will connect £3 billion of economic investment between the Quays and the Meadows. The Routeway Improvement Plan is an essential first stage in realising the long term vision for an 8km sustainable transport corridor. Salford’s primary riverside route will be well maintained and for the first time key sections will be paved and well lit. It will support urban regeneration and community cohesion by improving sustainable and legible connections between Ordsall, Old Trafford and the City Centre and now between the City Centre, Greengate, Anaconda and the Meadows.

The report seeks approval to incorporate projects within IRP’s programme, in addition to those already approved during 2010/11 for IRP’s routeway works and the Soapworks Green Finger development, to fully commit all of IRP’s confirmed resources totalling £1,102,915. This requires no new funding commitment from the City Council – it utilises the funding balances that are already available within IRP’s approved resource programme.

The report also seeks approval to the commitment of Section 106 funding totalling £129,717 from the Abito development at Salford Quays/Clippers Quay to deliver specific improvement works to River Park Central (specifically Ordsall Waterfront) during 2011/12.

There are no additional maintenance commitments arising from the projects seeking approval within this report.

Assessment of Risk: Low

All costs associated with projects can be met from within the existing resource programme for IRP.

Legal Advice obtained  Yes  Norman Perry – 0161 793 2325

Financial Advice obtained  Yes  Alison Swinnerton – 0161 6010 4887

The following documents have been used to assist the decision process:

- Lead Member for Customer and Support Services Report on 24th August 2010 – Salford Routeway Improvement Plan

- Lead Member for Planning and Customer Services in December 2010 for Signage and Wayfinding

- Scheme drawings and design documents available in the Urban Vision Highways Design Section

- Irwell City Park Planning Guidance (adopted March 2008)

Contact Officers:	Elaine Davis, Central Salford URC (0161 686 7420)

Tim Hewitt: Central Salford URC (0161 686 7416)

Perry Twigg Urban Vision Landscape Design (0161 779 6053)

| * This matter is subject to consideration by the Lead Members for Planning and Customer & Support Services and accordingly, has been referred to both for a decision. |  |
| --- | --- |
| * The appropriate Scrutiny Committee to call-in the decision is the Sustainable Regeneration Scrutiny Committee. |  |

Signed: Councillor Bill Hinds

Lead Member for Customer and Support Services

Date: 7th February, 2011

Signed: Councillor Derek Antrobus

Lead Member Planning

Date: 9th February, 2011

*	This decision was published on Thursday, 10th February, 2011.

*	This decision will come in force on Friday 18th February, 2011 unless it is called-in in accordance with the Decision Making Process Rules.