## Salford City Council - Record of Decision

I, Councillor  Derek Antrobus,Lead Member for Planning ,in exercise of the powers conferred on me by Paragraph H (a) Eng Serv vii, of the Scheme of Delegation of the Council do hereby Accept  the quotation from Urban Vision for Phase 29 of the Highway Investment Programme in the sum of £1,040,359.22 for the following schedule of streets  :

| Street | Ward | Cost £ | Area m2 | Cost £ per sq m | Notes |
| --- | --- | --- | --- | --- | --- |
| Broughton Road East | Irwell Riverside | 29,140.72 | 375 | 77.27 | Full footway reconstruction of a section of footway only |
| Worsley Street | Swinton North | 37,724.60 | 477 | 78.64 | Full footway reconstruction. |
| Wensley Road | Kersal | 139,857.20 | 1484 | 93.71 | Full footway reconstruction with natural stone kerbs and channels. Off peak working due to parked cars |
| New Hall Road | Kersal | 157,722.16 | 1991 | 78.77 | Full footway reconstruction |
| Dodd Street | Weaste & Seedley | 36,441.03 | 410 | 88.38 | Full footway reconstruction with natural stone kerbs, channels and flags. Off peak working due to parked cars. |
| Chestnut Avenue | Walkden South | 147,065.77 | 1991 | 73.45 | Full footway reconstruction |
| Laburnum Road | Walkden South | 122,455.67 | 1898 | 64.16 | Full footway reconstruction but with the majority of kerbs left |
| Broadway | Walkden South | 369,952.08 | 5883 | 62.53 | Full footway reconstruction but with the majority of kerbs left |
|  |  | 1,040,359.22 |  |  |  |

The Reasons are to improve BVPI’s and to reduce tripping accident claims.

Options considered and rejected were not applicable.

Assessment of Risk: The implementation of the works that will be funded through these monies will contribute to reducing the cost of tripping accident claims within the City of Salford.  Additionally Best Value Performance Indicator (BVPI) figures for footway and carriageway will be improved contributing to an overall improvement in the CPA score.  There is a risk that the reduction in the cost of tripping claims is insufficient to fund the capital financing costs of the unsupported borrowing.  Through the implementation of a stronger inspection and claims handling regime this risk will be minimised and through annual reviews of progress the risk will be monitored.

.

The source of funding is unsupported borrowing funded by a decrease in tripping accident claims.

Legal Advice Ian Sheard.

Approved for monitoring purposes. No other comments

Financial Advice Nigel Dickens.

By the end of 2007/08 Investment Works in the region of £14.5m has been undertaken against the approved amount of £22m to be funded through unsupported borrowing.

The following documents have been used to assist the decision process.

Highway Investment Funded through Unsupported Borrowing - Report to The Lead Member For Planning and The Lead Member Customer and Support Services on 28th November 2005.

Contact Officer:  	Paul Garrett		Tel No 0161 779 4872

| * This matter is also subject to consideration by the Lead Member for/ Director of Customer and Support Services and, accordingly, has been referred to that Lead Member / Director for a decision. |  |
| --- | --- |
| * The appropriate Scrutiny Committee to call-in the decision is the Environmental Services Scrutiny Committee. |  |

Signed: Councillor Derek Antrobus, Lead Member for Planning	Dated: 8th April , 2008

*	This decision was published on  9th April , 2008 .

*	This decision will come in force on 17th April , 2008,   unless it is called-in in accordance with the Decision Making Process Rules.